Date: 7/01/2022

Attendees: Yasaar Kadery, Andrew Young, Bernardo Cruz, Edan Rosen, Eric Segura, Kevin Valdes, Michael Charran, Naomi Guedes, Rene Garcia, Victor Gonzales

Start time: 7:30 PM

End time: 8:30 PM

Yasaar Kadery:

- How many hours have I worked since the last meeting?

2

- What was done since the last scrum meeting?

Added a dialog box that shows basic statistics when the game is completed. Also in the progress of implementing a timer that counts down when the game starts.

- What is planned to be done until the next scrum meeting?

Complete the timer.

- What are the hurdles?

None so far.

Andrew Young:

- How many hours have I worked since the last meeting? Two hours.

- What was done since the last scrum meeting? Continue to research JWT and authentication methods.

- What is planned to be done until the next scrum meeting? Reinstall all environments, software and meet with teams to woke on user stories.

- What are the hurdles? Issues with laptop crashing and losing files.

Bernardo Cruz:

- How many hours have I worked since the last meeting?

2

- What was done since the last scrum meeting?

Trying to resolves the issues with vscode and ubuntu, met with teammates

- What is planned to be done until the next scrum meeting?

Work on user stories with teammates, troubleshoot issues with the website environment

- What are the hurdles?

Having trouble setting up the website environment correctly and meeting times

Edan Rosen:

- How many hours have I worked since the last meeting?

2

- What was done since the last scrum meeting?

Did some research on Http package on flutter and JWT authentication

- What is planned to be done until the next scrum meeting?

Noting weekend

- What are the hurdles?

Eric Segura:

- How many hours have I worked since the last meeting?
1 hour

- What was done since the last scrum meeting?

Continue setting up the mobile development since there was an error running through visual studio code.

- What is planned to be done until the next scrum meeting?
Plan to run through the android emulator as there were errors being pushed out. Work on the server through the website side as well as provide assistance to the website.

- What are the hurdles?
Need to work on errors throwing out issues.

Kevin Valdes:

- How many hours have I worked since the last meeting?

1 hour.

- What was done since the last scrum meeting?

Shadowed Cap 2 students as they worked on the user stories for this sprint.

- What is planned to be done until the next scrum meeting?

Meet with PO and show this week’s progress.

- What are the hurdles?

None at the moment.

Michael Charran:

- How many hours have I worked since the last meeting?

1 hour

- What was done since the last scrum meeting?

Shadow Cap 2 students with the user stories for this sprint.

- What is planned to be done until the next scrum meeting?

Meet with the PO and discuss the progress for the week. I will also be continue researching information for the user stories.

- What are the hurdles?

None at the moment.

Naomi Guedes:

- How many hours have I worked since the last meeting?

2 hours

- What was done since the last scrum meeting?

Got timer to work

- What is planned to be done until the next scrum meeting?

Fix a few details with the timer

- What are the hurdles?

none

Rene Garcia:

- How many hours have I worked since the last meeting?

2 hours

- What was done since the last scrum meeting?

Work on user story regarding the website and mobile

- What is planned to be done until the next scrum meeting?

Continue working on the user story

- What are the hurdles?

Environment setup problem in vscode

Victor Gonzales:

- How many hours have I worked since the last meeting?

- 1

- What was done since the last scrum meeting?

- Shadowed the mobile team

- What is planned to be done until the next scrum meeting?

- Keep working on user stories

- What are the hurdles?

- None so far