Date: 5/20/2022

Attendees: Yasaar Kadery, Andrew Young, Bernardo Cruz, Edan Rosen, Eric Segura, Kevin Valdes, Michael Charran, Naomi Guedes, Rene Garcia, Victor Gonzales

Start time: 7:30 PM

End time: 8:30 PM

Yasaar Kadery:

- How many hours have I worked since the last meeting?

2

- What was done since the last scrum meeting?

Fixed some RenderFlex errors in the Signup Page. Made the Sign Up button a bit cleaner with a background. Researched some more on JSON Web Tokens. Tried to figure out how to send data to the webserver.

- What is planned to be done until the next scrum meeting?

FIgure out how to communicate with the backend with the client. Might also have to learn more about GraphQL.

- What are the hurdles?

Still a bit confused as to how the frontend and backend communicate with each other.

Andrew Young:

- How many hours have I worked since the last meeting? Two Hours.

- What was done since the last scrum meeting? Met with PO to evaluate team progress. Install software and environments on new laptop.

- What is planned to be done until the next scrum meeting? Be fully integrated with environments and work on user stories.

- What are the hurdles? Minor setback when laptop crashed and files erased.

Bernardo Cruz:

- How many hours have I worked since the last meeting?

2

- What was done since the last scrum meeting?

Met with PO and showed our team’s progress

- What is planned to be done until the next scrum meeting?

Work on user stories with teammates, continue to work on fixing the issues regarding the functionality of the environment

- What are the hurdles?

Issues with setting up the environment and meeting times

Edan Rosen:

- How many hours have I worked since the last meeting?

2

- What was done since the last scrum meeting?

Noting weekend and 4th of July

- What is planned to be done until the next scrum meeting?

Will be continue trying to fix my issues I am having with completing the environment.

- What are the hurdles?

Issues with setting up the environment

Eric Segura:

- How many hours have I worked since the last meeting?
1 hour

- What was done since the last scrum meeting?
Continued working on fixing the errors from mobile setup.Working with Rene to find whats causing issue

- What is planned to be done until the next scrum meeting?
Continue working on the user story

- What are the hurdles?
Setting up a mobile environment.

Kevin Valdes:

- How many hours have I worked since the last meeting?

1 hour.

- What was done since the last scrum meeting?

Not much since it was the weekend and a holiday on Monday.

- What is planned to be done until the next scrum meeting?

Shadow Cap 2 students as they continue to work on user stories.

- What are the hurdles?

None at the moment.

Michael Charran:

- How many hours have I worked since the last meeting?

1 hour

- What was done since the last scrum meeting?

Researched JWT wasn't really sure what they are and what they do so I will need to do some more research on what it is.

- What is planned to be done until the next scrum meeting?

Shadow Cap 2 students implementing the Json Web Tokens.

- What are the hurdles?

Naomi Guedes:

- How many hours have I worked since the last meeting?

2

- What was done since the last scrum meeting?

Implemented timer

- What is planned to be done until the next scrum meeting?

Fix details with timer

- What are the hurdles?

none

Rene Garcia:

- How many hours have I worked since the last meeting?

2 hours

- What was done since the last scrum meeting?

Demo and show progress from Friday

- What is planned to be done until the next scrum meeting?

Worked with a capstone II member regarding an issue with mobile app not running have to continue working on problem

- What are the hurdles?

Mobile app not running correctly

Victor Gonzales:

- How many hours have I worked since the last meeting?

- 1

- What was done since the last scrum meeting?

- Tried to shadow yassar

- What is planned to be done until the next scrum meeting?

- Keep shadowing the mobile team

- What are the hurdles?

- None so far