Sprint Backlog Grooming Meeting Minutes:

Project: Skill Court

Attendees: Yasaar Kadery, Andrew Young, Bernardo Cruz, Edan Rosen, Eric Segura, Kevin Valdes, Michael Charran, Naomi Guedes, Rene Garcia, Victor Gonzales

Start time: <7:30 pm>

End time: <8:30 pm>

The product owner chose the following user stories to be done during the following sprint. They are ordered based on their priority.

The product owner chose the following user stories to be done during the following sprint. They are ordered based on their priority.

- Setup a test using mobile app that stores JWT data and moves it to the GraphAQL API (5 points)

  - As a developer, I should test the JWTs authentication with the mobile team and check that successful logins are being displayed by the GraphQL API

- connect and communicate from mobile app and website when logging into server.  (5 points)

  - As a developer, I should implement tools or configure server to communicate to mobile app and website simultaneously.

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Sprint Planning meeting (This section has stories that were developed with the product owner but are not finished or approved).

The product owner is available on Monday and this had to be done beforehand so it is not a complete representation of what will be discussed and redone.