Sprint Planning Meeting Minutes:

Project: Skill Court

Attendees: Yasaar Kadery, Andrew Young, Bernardo Cruz, Edan Rosen, Eric Segura, Kevin Valdes, Michael Charran, Naomi Guedes, Rene Garcia, Victor Gonzales

Start time: <7:30 pm>

End time: <8:30 pm>

After discussion, the velocity of the team was estimated to be: 80

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- Setup a test using mobile app that stores JWT data and moves it to the GraphQL API (8 points)

  - As a developer, I should test the JWTs authentication with the mobile team and check that successful logins are being displayed by the GraphQL API

- Research methods in order to connect and communicate from mobile app and website when logging into server.  (8 points)

  - As a developer, I should implement tools or configure server to communicate to mobile app and website simultaneously.

The team members indicated their willingness to work on the following user stories.

- Edan Rosen- total points

  - Setup a test using mobile app that stores JWT data and moves it to the GraphQL API (8 points)

    - As a developer, I should test the JWTs authentication with the mobile team and check that successful logins are being displayed by the GraphQL API

- Victor Andrade - total points

  - Setup a test using mobile app that stores JWT data and moves it to the GraphQL API (8 points)

    - As a developer, I should test the JWTs authentication with the mobile team and check that successful logins are being displayed by the GraphQL API

- Michael Charran- total points

  - Setup a test using mobile app that stores JWT data and moves it to the GraphQL API (8 points)

    - As a developer, I should test the JWTs authentication with the mobile team and check that successful logins are being displayed by the GraphQL API

- Naomi Guedes - total points

  - Research methods in order to connect and communicate from mobile app and website when logging into server.  (8 points)

    - As a developer, I should implement tools or configure server to communicate to mobile app and website simultaneously.

- Eric Segura- total points

  - Setup a test using mobile app that stores JWT data and moves it to the GraphQL API (8 points)

    - As a developer, I should test the JWTs authentication with the mobile team and check that successful logins are being displayed by the GraphQL API

- Andrew Young- 8 points

  - Setup a test using mobile app that stores JWT data and moves it to the GraphQL API (8 points)

    - As a developer, I should test the JWTs authentication with the mobile team and check

- Rene Garcia- total points 8

  - Setup a test using mobile app that stores JWT data and moves it to the GraphQL API (8 points)

    - As a developer, I should test the JWTs authentication with the mobile team and check that successful logins are being displayed by the GraphQL API

- Kevin Valdes- total points 8

  - Setup a test using mobile app that stores JWT data and moves it to the GraphQL API (8 points)

    - As a developer, I should test the JWTs authentication with the mobile team and check that successful logins are being displayed by the GraphQL API

- Bernardo Cruz - total points 8

  - Setup a test using mobile app that stores JWT data and moves it to the GraphQL API (8 points)

    - As a developer, I should test the JWTs authentication with the mobile team and check that successful logins are being displayed by the GraphQL API

- Yasaar Kadery - total points 8

  - Research methods in order to connect and communicate from mobile app and website when logging into server.  (8 points)

    - As a developer, I should implement tools or configure server to communicate to mobile app and website simultaneously.