Date: 7/20/2022

Attendees: Yasaar Kadery, Andrew Young, Bernardo Cruz, Edan Rosen, Eric Segura, Kevin Valdes, Michael Charran, Naomi Guedes, Rene Garcia, Victor Gonzales

Start time: 7:30 PM

End time: 8:30 PM

Yasaar Kadery:

- How many hours have I worked since the last meeting?

2 hours

- What was done since the last scrum meeting?

Tried cloning the repo again and following installation instructions for the website containers. Further research into the solution for the errors.

- What is planned to be done until the next scrum meeting?

Continue trying to figure out the issue.

- What are the hurdles?

Keep getting the same errors when building the container.

Andrew Young:

- How many hours have I worked since the last meeting? Two hours.

- What was done since the last scrum meeting? Worked on user stories and final deliverables.

- What is planned to be done until the next scrum meeting? Continue with poster, user stories, final deliverables.

- What are the hurdles? Errors that come up every now and then while building webapp

Bernardo Cruz:

- How many hours have I worked since the last meeting?

2

- What was done since the last scrum meeting?

Worked on user stories

- What is planned to be done until the next scrum meeting?

Work on user stories with teammates, continue to work on fixing the issues regarding the functionality of the website

- What are the hurdles?

Issues with the website and meeting times

Edan Rosen:

- How many hours have I worked since the last meeting?

2

- What was done since the last scrum meeting?

Worked on user stories

- What is planned to be done until the next scrum meeting?

Keep working with the team on user stories  and fixing the issues i am having.

- What are the hurdles?

Issues with setting up the environment correctly

Eric Segura:

- How many hours have I worked since the last meeting?

1 hour

- What was done since the last scrum meeting?
Worked on user story and poster

- What is planned to be done until the next scrum meeting?

Fix up any errors that may be on the poster and do some final touch up

- What are the hurdles?

None at the moment

Kevin Valdes:

- How many hours have I worked since the last meeting?

1 hour.

- What was done since the last scrum meeting?

Shadowed Cap 2 students as they worked on the user stories.

- What is planned to be done until the next scrum meeting?

Keep shadowing them.

- What are the hurdles?

None at the moment.

Michael Charran:

- How many hours have I worked since the last meeting?

1 hour

- What was done since the last scrum meeting?

Shadow Cap 2 students and finishing the poster

- What is planned to be done until the next scrum meeting?

Finish the poster and help with anything they might need

- What are the hurdles?

None at the moment

Naomi Guedes:

- How many hours have I worked since the last meeting?

2

- What was done since the last scrum meeting?

Followed instructions for website installation to the best of my ability

- What is planned to be done until the next scrum meeting?

Continue with installation if possible and continue working on poster

- What are the hurdles?

Kind of lost regarding on alternatives for virtualbox

Rene Garcia:

- How many hours have I worked since the last meeting?

2 hours

- What was done since the last scrum meeting?

Work on user story for the week

- What is planned to be done until the next scrum meeting?

Continue working on missing stories and work on final deliverable

- What are the hurdles?

Website permission denied

Victor Gonzales:

- How many hours have I worked since the last meeting?

- 1

- What was done since the last scrum meeting?

- Helped with the póster

- What is planned to be done until the next scrum meeting?

- Keep working on the póster

- What are the hurdles?

- None so far