Date: 7/21/2022

Attendees: Yasaar Kadery, Andrew Young, Bernardo Cruz, Edan Rosen, Eric Segura, Kevin Valdes, Michael Charran, Naomi Guedes, Rene Garcia, Victor Gonzales

Start time: 7:30 PM

End time: 8:30 PM

Yasaar Kadery:

- How many hours have I worked since the last meeting?

2 hours

- What was done since the last scrum meeting?

Tried cloning the repo again and following installation instructions for the website containers. Further research into the solution for the errors.

- What is planned to be done until the next scrum meeting?

Continue trying to figure out the issue.

- What are the hurdles?

Keep getting the same errors when building the container.

Andrew Young:

- How many hours have I worked since the last meeting? Two hours.

- What was done since the last scrum meeting? User stories, presentation, work on final deliverables.

- What is planned to be done until the next scrum meeting? Me with the team to work on final deliverables and slides/presentations .

- What are the hurdles? Resolving errors

Bernardo Cruz:

- How many hours have I worked since the last meeting?

2

- What was done since the last scrum meeting?

Worked on user stories and poster

- What is planned to be done until the next scrum meeting?

Work on poster and meet with teammates during the weekend to work on final deliverable

- What are the hurdles?

Issues with the website and meeting times

Edan Rosen:

- How many hours have I worked since the last meeting?

2

- What was done since the last scrum meeting?

Worked on user stories

- What is planned to be done until the next scrum meeting?

Keep working with the team on user stories  and fixing the issues i am having.

- What are the hurdles?

Issues with setting up the environment correctly

Eric Segura:

- How many hours have I worked since the last meeting?

1 hour

- What was done since the last scrum meeting?

Continue working on the user story with Cap 2

- What is planned to be done until the next scrum meeting?

Prepare for demo for tomorrow

- What are the hurdles?
None at the moment

Kevin Valdes:

- How many hours have I worked since the last meeting?

1 hour.

- What was done since the last scrum meeting?

Shadowed Cap 2 students.

- What is planned to be done until the next scrum meeting?

Keep working on the Cap 1 poster and meet with PO and show this week’s progress.

- What are the hurdles?

None at the moment.

Michael Charran:

- How many hours have I worked since the last meeting?

1 hour

- What was done since the last scrum meeting?

Worked on poster and Shadowed Cap 2 students as the worked on the final push

- What is planned to be done until the next scrum meeting?

Continue working on the poster and help Cap 2 students with anything they need for the presentation next week

- What are the hurdles?

None at the moment.

Naomi Guedes:

- How many hours have I worked since the last meeting?

2

- What was done since the last scrum meeting?

Research to see how to run website

- What is planned to be done until the next scrum meeting?

Further research to see how to run website and work on poster

- What are the hurdles?

Difficulty figuring out how to run website on mac

Rene Garcia:

- How many hours have I worked since the last meeting?

2 hours

- What was done since the last scrum meeting?

Work on video for project

- What is planned to be done until the next scrum meeting?

Continue working on video installation and documentation

- What are the hurdles?

Currently some website problems.

Victor Gonzales:

- How many hours have I worked since the last meeting?

- 1

- What was done since the last scrum meeting?

- Worked on the póster

- What is planned to be done until the next scrum meeting?

- Keep working in the póster

- What are the hurdles?

- None so far