Date: 7/13/2022

Attendees: Yasaar Kadery, Andrew Young, Bernardo Cruz, Edan Rosen, Eric Segura, Kevin Valdes, Michael Charran, Naomi Guedes, Rene Garcia, Victor Gonzales

Start time: 7:30 PM

End time: 8:30 PM

Yasaar Kadery:

- How many hours have I worked since the last meeting?

2

- What was done since the last scrum meeting?

Ran into some errors running the docker container.

- What is planned to be done until the next scrum meeting?

Figure out the cause of the errors.

- What are the hurdles?

Ran into an error: “ERROR Unable to find the global bin directory”

Andrew Young:

- How many hours have I worked since the last meeting? Two hours.

- What was done since the last scrum meeting? Work on install phone app. Review YouTube videos on graphQL api and nest

- What is planned to be done until the next scrum meeting? Work on posters and continue user stories

- What are the hurdles? N/a

Bernardo Cruz:

- How many hours have I worked since the last meeting?

2

- What was done since the last scrum meeting?

Worked on user stories

- What is planned to be done until the next scrum meeting?

Work on user stories with teammates, continue to work on fixing the issues regarding the functionality of the environment

- What are the hurdles?

Issues with setting up the environment correctly and meeting times

Edan Rosen:

- How many hours have I worked since the last meeting?

2 hours

- What was done since the last scrum meeting?
Continue working on errors

- What is planned to be done until the next scrum meeting?

Continue working on the User Story ran into issue with Docker

- What are the hurdles?

Eric Segura:

- How many hours have I worked since the last meeting?

1 hour

- What was done since the last scrum meeting?
Continued shadowing the Cap 2.

- What is planned to be done until the next scrum meeting?
Continue working on User Story

- What are the hurdles?
None at the moment.

Kevin Valdes:

- How many hours have I worked since the last meeting?

1 hour.

- What was done since the last scrum meeting?

Shadowed Cap 2 students as they worked on the user stories of this sprint.

- What is planned to be done until the next scrum meeting?

Keep shadowing them.

- What are the hurdles?

None at the moment.

Michael Charran:

- How many hours have I worked since the last meeting?

1 hour

- What was done since the last scrum meeting?

Shadow Cap 2 students with the implementation of GraphQL into the mobile app

- What is planned to be done until the next scrum meeting?

Continue Shadowing Cap 2 students and research JWT

- What are the hurdles?

None at the moment.

Naomi Guedes:

- How many hours have I worked since the last meeting?

2

- What was done since the last scrum meeting?

Keep reading documentation and start implementing

- What is planned to be done until the next scrum meeting?

Keep implementation

- What are the hurdles?

none

Rene Garcia:

- How many hours have I worked since the last meeting?

2 hours

- What was done since the last scrum meeting?

Work on new user story with Yasaar

- What is planned to be done until the next scrum meeting?

Continue working on the web and mobile

- What are the hurdles?

Victor Gonzales:

- How many hours have I worked since the last meeting?

1 hour

- What was done since the last scrum meeting?

- Worked on shadowing user story

- What is planned to be done until the next scrum meeting?

- Keep researching user story

- What are the hurdles?

- None so far