Date: 7/14/2022

Attendees: Yasaar Kadery, Andrew Young, Bernardo Cruz, Edan Rosen, Eric Segura, Kevin Valdes, Michael Charran, Naomi Guedes, Rene Garcia, Victor Gonzales

Start time: 7:30 PM

End time: 8:30 PM

Yasaar Kadery:

- How many hours have I worked since the last meeting?

2

- What was done since the last scrum meeting?

Tried to resolve errors with the docker container building.

- What is planned to be done until the next scrum meeting?

Continue trying to resolve errors with the docker containers.

- What are the hurdles?

The container does not build correctly, throwing the same error.

Andrew Young:

- How many hours have I worked since the last meeting? Two hours.

- What was done since the last scrum meeting? Working user stories and configuring website along with errors.

- What is planned to be done until the next scrum meeting? Continue with user stories and begin collaborating with team members on poster/deliverables.

- What are the hurdles? Errors with containers/docker

Bernardo Cruz:

- How many hours have I worked since the last meeting?

2

- What was done since the last scrum meeting?

Worked on user stories

- What is planned to be done until the next scrum meeting?

Work on user stories with teammates, continue to work on fixing the issues regarding the functionality of the environment

- What are the hurdles?

Issues with setting up the environment correctly and meeting times

Edan Rosen:

- How many hours have I worked since the last meeting?

2

- What was done since the last scrum meeting?

Working on user stories with the team. Keep working on fixing the issues i am having with environment.

- What is planned to be done until the next scrum meeting?

Keep working with the team on user stories  and fixing the issues i am having.

- What are the hurdles?

Issues with setting up the environment correctly

Eric Segura:

- How many hours have I worked since the last meeting?

1 hour

- What was done since the last scrum meeting?

Continued working on resolvers with Cap 2 students

- What is planned to be done until the next scrum meeting?

Prepare for the demo on Friday

- What are the hurdles?
None at the moment

Kevin Valdes:

- How many hours have I worked since the last meeting?

1 hour.

- What was done since the last scrum meeting?

Shadowed Cap 2 students.

- What is planned to be done until the next scrum meeting?

Keep shadowing them as they continue to work on the user stories.

- What are the hurdles?

None at the moment.

Michael Charran:

- How many hours have I worked since the last meeting?

1 hour

- What was done since the last scrum meeting?

Shadow Cap 2 Students with the implementation of GraphQL on the backend on the mobile app

- What is planned to be done until the next scrum meeting?

Keep researching and see if the Cap 2 students need any help before the presentation tomorrow

- What are the hurdles?

None at the moment.

Naomi Guedes:

- How many hours have I worked since the last meeting?

2

- What was done since the last scrum meeting?

Read documentation and try to figure out client side logic

- What is planned to be done until the next scrum meeting?

Try to figure out client side logic

- What are the hurdles?

Can’t work on resolver because I have no way of testing it since I can’t get the website set up on my mac

Rene Garcia:

- How many hours have I worked since the last meeting?

2 hours

- What was done since the last scrum meeting?

Worked on user story for the week

- What is planned to be done until the next scrum meeting?

Continue working on user story and error on website

- What are the hurdles?

Website problem

Victor Gonzales:

- How many hours have I worked since the last meeting?

1 hour

- What was done since the last scrum meeting?

Shadowed cap 2 students with implementation of GraphQL

- What is planned to be done until the next scrum meeting?

Continue shadowing cap 2 students and help them implementing

- What are the hurdles?

None