Date: 7/15/2022

Attendees: Yasaar Kadery, Andrew Young, Bernardo Cruz, Edan Rosen, Eric Segura, Kevin Valdes, Michael Charran, Naomi Guedes, Rene Garcia, Victor Gonzales

Start time: 7:30 PM

End time: 8:30 PM

Yasaar Kadery:

- How many hours have I worked since the last meeting?.

2

- What was done since the last scrum meeting?

Continued trying to resolve docker errors.

- What is planned to be done until the next scrum meeting?

Keep trying to fix the errors with the docker container.s

- What are the hurdles?

Containers aren’t running properly.

Andrew Young:

- How many hours have I worked since the last meeting?Two hours

- What was done since the last scrum meeting?Work to resolve errors and work on user stories.

- What is planned to be done until the next scrum meeting?Met with team work on poster and user stores/resolve container issues.

- What are the hurdles?Errors with docker compose.

Bernardo Cruz:

- How many hours have I worked since the last meeting?

2

- What was done since the last scrum meeting?

Worked on user stories

- What is planned to be done until the next scrum meeting?

Work on user stories with teammates, continue to work on fixing the issues regarding the functionality of the website

- What are the hurdles?

Issues with the website and meeting times

Edan Rosen:

- How many hours have I worked since the last meeting?

2

- What was done since the last scrum meeting?

Worked on user stories

- What is planned to be done until the next scrum meeting?

Keep working with the team on user stories  and fixing the issues i am having.

- What are the hurdles?

Issues with setting up the environment correctly

Eric Segura:

- How many hours have I worked since the last meeting?
1 hour

- What was done since the last scrum meeting?

Continued working on the user story, ran into issue with running dockers with Cap 2

- What is planned to be done until the next scrum meeting?
Organize time meeting to work on final deliverables

- What are the hurdles?
None at the moment.

Kevin Valdes:

- How many hours have I worked since the last meeting?

1 hour.

- What was done since the last scrum meeting?

Shadowed Cap 2 students.

- What is planned to be done until the next scrum meeting?

Meet with PO and show this week’s progress.

- What are the hurdles?

None at the moment.

Michael Charran:

- How many hours have I worked since the last meeting?
1

- What was done since the last scrum meeting?
Continued working and shadowing Cap 2 Students

- What is planned to be done until the next scrum meeting?
Work with the mobile team and meet with Cap 1 students for poster.

- What are the hurdles?

None at the moment

Naomi Guedes:

- How many hours have I worked since the last meeting?

2

- What was done since the last scrum meeting?

Read about client side

- What is planned to be done until the next scrum meeting?

If team can backend logic working, start working on client side logic

- What are the hurdles?

Difficulties setting up website on mac

Rene Garcia:

- How many hours have I worked since the last meeting?

2 hours

- What was done since the last scrum meeting?

Work on current user story

- What is planned to be done until the next scrum meeting?

Fix the website permission denied error

- What are the hurdles?

Website permission denied error

Victor Gonzales:

- How many hours have I worked since the last meeting?

- 1

- What was done since the last scrum meeting?

- Shadowed Cap2 students

- What is planned to be done until the next scrum meeting?

- Discuss this weeks advancements and plan next week

- What are the hurdles?

- None so far