Date: 7/18/2022

Attendees: Yasaar Kadery, Andrew Young, Bernardo Cruz, Edan Rosen, Eric Segura, Kevin Valdes, Michael Charran, Naomi Guedes, Rene Garcia, Victor Gonzales

Start time: 7:30 PM

End time: 8:30 PM

Yasaar Kadery:

- How many hours have I worked since the last meeting?

2 hours

- What was done since the last scrum meeting?

Tried cloning the repo again and following installation instructions for the website containers. Further research into the solution for the errors.

- What is planned to be done until the next scrum meeting?

Continue trying to figure out the issue.

- What are the hurdles?

Keep getting the same errors when building the container.

Andrew Young:

- How many hours have I worked since the last meeting? Two

- What was done since the last scrum meeting? Met with team members during the weekend to work on/discuss presents and final deliverables. Worked on User stories and fixing websites container errors.

- What is planned to be done until the next scrum meeting? Continue to work on user stories and prepare for presentation and final deliverables.

- What are the hurdles? Errors with containers.

Bernardo Cruz:

- How many hours have I worked since the last meeting?

2

- What was done since the last scrum meeting?

Met with teammates during the weekend to talk about the presentation, posters, and final deliverable

- What is planned to be done until the next scrum meeting?

Work on user stories with teammates, continue to work on fixing the issues regarding the functionality of the website

- What are the hurdles?

Issues with the website and meeting times

Edan Rosen:

- How many hours have I worked since the last meeting?

2

- What was done since the last scrum meeting?

Noting weekend

- What is planned to be done until the next scrum meeting?

Keep working with the team on user stories  and fixing the issues i am having.

- What are the hurdles?

Issues with setting up the environment correctly

Eric Segura:

- How many hours have I worked since the last meeting?

1 hour

- What was done since the last scrum meeting?

Met with the team on Saturday discussing the final push for the Sprint

- What is planned to be done until the next scrum meeting?

Continue working on the user story as well as the poster.

- What are the hurdles?

Currently, none at the moment.

Kevin Valdes:

- How many hours have I worked since the last meeting?

1 hour.

- What was done since the last scrum meeting?

Met with Cap 1 students and worked on the poster.

- What is planned to be done until the next scrum meeting?

Shadow Cap 2 students.

- What are the hurdles?

None at the moment.

Michael Charran:

- How many hours have I worked since the last meeting?

1 hour

- What was done since the last scrum meeting?

Met with Cap 1 students to work on the poster for the demo.

- What is planned to be done until the next scrum meeting?

Meet with PO to discuss progress and shadow Cap 2 students to help with the final push before the demo.

- What are the hurdles?

None at the moment.

Naomi Guedes:

- How many hours have I worked since the last meeting?

0

- What was done since the last scrum meeting?

Not much

- What is planned to be done until the next scrum meeting?

Try setting up website on mac

- What are the hurdles?

Have to take care of parents that have covid

Rene Garcia:

- How many hours have I worked since the last meeting?

2 hours

- What was done since the last scrum meeting?

Met with PO go over plan for July 29

- What is planned to be done until the next scrum meeting?

Continue working on user stories

- What are the hurdles?

Currently some errors in setup

Victor Gonzales:

- How many hours have I worked since the last meeting?

- 1

- What was done since the last scrum meeting?

- Met with PO as well as worked on the final deliverable

- What is planned to be done until the next scrum meeting?

- Keep working on poster

- What are the hurdles?

- None so far