Date: 7/19/2022

Attendees: Yasaar Kadery, Andrew Young, Bernardo Cruz, Edan Rosen, Eric Segura, Kevin Valdes, Michael Charran, Naomi Guedes, Rene Garcia, Victor Gonzales

Start time: 7:30 PM

End time: 8:30 PM

Yasaar Kadery:

- How many hours have I worked since the last meeting?

2

- What was done since the last scrum meeting?

Tried cloning the repo again and following installation instructions for the website containers. Further research into the solution for the errors.

- What is planned to be done until the next scrum meeting?

Continue trying to figure out the issue.

- What are the hurdles?

Keep getting the same errors when building the container.

Andrew Young:

- How many hours have I worked since the last meeting? Two.

- What was done since the last scrum meeting? Continued working on poster, and user stories along with resolving issues with docker.

- What is planned to be done until the next scrum meeting? Continue to work on user stories getting presentations ready and work on posters.

- What are the hurdles? Docker Mariadb was working fine after restarting pc, it keeps resetting. Working on getting this fixed.

Bernardo Cruz:

- How many hours have I worked since the last meeting?

2

- What was done since the last scrum meeting?

Worked on user stories

- What is planned to be done until the next scrum meeting?

Work on user stories with teammates, continue to work on fixing the issues regarding the functionality of the website

- What are the hurdles?

Issues with the website and meeting times

Edan Rosen:

- How many hours have I worked since the last meeting?

2

- What was done since the last scrum meeting?

Noting weekend

- What is planned to be done until the next scrum meeting?

Keep working with the team on user stories  and fixing the issues i am having.

- What are the hurdles?

Issues with setting up the environment correctly

Eric Segura:

- How many hours have I worked since the last meeting?

1 hour

- What was done since the last scrum meeting?

Continued working on the user story, continued working on the Cap 1 project

- What is planned to be done until the next scrum meeting?

Hopefully finish the Cap 1 poster and organize everything

- What are the hurdles?

None at the moment

Kevin Valdes:

- How many hours have I worked since the last meeting?

1 hour.

- What was done since the last scrum meeting?

Met with PO and did the Backlog Grooming Meeting.

- What is planned to be done until the next scrum meeting?

Continue shadowing Cap 2 students.

- What are the hurdles?

None at the moment.

Michael Charran:

- How many hours have I worked since the last meeting?

1 hour

- What was done since the last scrum meeting?

Met with PO to discuss backlog

- What is planned to be done until the next scrum meeting?

Continue with the poster and help any Cap 2 students with the user stories for the final push

- What are the hurdles?

None at the moment.

Naomi Guedes:

- How many hours have I worked since the last meeting?

2

- What was done since the last scrum meeting?

Cloned repo, looked into virtualbox alternatives, started little bit of poster

- What is planned to be done until the next scrum meeting?

Continue website installation process and working on poster

- What are the hurdles?

none

Rene Garcia:

- How many hours have I worked since the last meeting?

2 hours

- What was done since the last scrum meeting?

Spoke to PO regarding what will be done for next friday and what we are working on as a team

- What is planned to be done until the next scrum meeting?

Continue working on user stories

- What are the hurdles?

Docker permission denied

Victor Gonzales:

- How many hours have I worked since the last meeting?

- 1

- What was done since the last scrum meeting?

- Worked on the final deliverable

- What is planned to be done until the next scrum meeting?

- Work on the deliverable

- What are the hurdles?

- None so far