Sprint Retrospective Meeting Minutes

Attendees: Yasaar Kadery, Andrew Young, Bernardo Cruz, Edan Rosen, Eric Segura, Kevin Valdes, Michael Charran, Naomi Guedes, Rene Garcia, Victor Gonzales

Start time: 7:30 PM

End time: 8:30 PM

Date: 7/22/2022

What went wrong?

- Did we do a good job estimating our team's velocity?

- The team velocity is hard to gauge due to some scheduling conflicts with the team but I believe everybody is working on what needs to be done for presentation week.

- Did we do a good job estimating the points (time required) for each user story?

  - I think we miscalculated with what  needed to be done during this sprint there is a lot of documentation that needs to be worked on before presenting on friday next week

- Did each team member work as scheduled?

  - I believe the team members that are actively communicating in discord with each other and working in the general chat are making small progress regarding the stories.

What went right?

- What is going right is all capstone team members are currently working on final deliverable items that are due next week and we will meet over the weekend to go over missing items