A  Florida International University

Knight’s Foundation School of Computing and Information Sciences

Software Engineering Focus

Final Deliverable

Anxiety & Stress Self Management Application

Summer 2022

Team Members: Daniel Perez, Julieta Albano,  Martin Moreano, Jorge Aguero, Santiago Aday, Erick Rivera, Annie Brigido, Raul Gutierrez Niubo, James Bustos, Janeel Abrahams

Product Owner(s): Liane Sangollo

Instructor: Dr. Masoud Sadjadi

The MIT License (MIT)

Copyright (c) 2022 Florida International University

Permission is hereby granted, free of charge, to any person obtaining a copy of this software and associated documentation files (the "Software"), to deal in the Software without restriction, including without limitation the rights to use, copy, modify, merge, publish, distribute, sublicense, and/or sell copies of the Software, and to permit persons to whom the Software is furnished to do so, subject to the following conditions:

The above copyright notice and this permission notice shall be included in all copies or substantial portions of the Software.

THE SOFTWARE IS PROVIDED "AS IS", WITHOUT WARRANTY OF ANY KIND, EXPRESS, OR IMPLIED, INCLUDING BUT NOT LIMITED TO THE WARRANTIES OF MERCHANTABILITY, FITNESS FOR A PARTICULAR PURPOSE, AND NON-INFRINGEMENT. IN NO EVENT SHALL THE AUTHORS OR COPYRIGHT HOLDERS BE LIABLE FOR ANY CLAIM, DAMAGES, OR OTHER LIABILITY, WHETHER IN AN ACTION OF CONTRACT, TORT OR OTHERWISE, ARISING FROM, OUT OF, OR IN CONNECTION WITH THE SOFTWARE OR THE USE OR OTHER DEALINGS IN THE SOFTWARE.

Abstract

This document serves as an informative presentation to gain an adequate understanding of the second iteration of the Anxiety & Stress Self Management App.

For this iteration, the goal was to expand and complete the foundation set by the first iteration, by adding new features and pages that were unable to be completed. The team was successful in this goal within these past five sprints.

Table of Contents

Introduction	6

Current System	7

Purpose of New System	7

User Stories	7

Implemented User Stories	7

Pending User Stories	8

Project Plan	8

Hardware and Software Resources	8

Sprints Plan	10

Sprint 1	10

Sprint 2	12

Sprint 3	14

Sprint 4	16

Sprint 5	18

System Design	22

Architectural Patterns	22

System and Subsystem Decomposition	22

Back-end architecture tools	23

Front-end architecture tools	23

Databases	23

Deployment Diagram	25

Design Patterns	25

System Validation	25

Glossary	25

Appendix	25

Appendix A - UML Diagrams	25

Appendix B - User Interface Design	28

Appendix C - Sprint Review Reports	37

Appendix D - User Manuals, Installation/Maintenance Document, Shortcomings/Wishlist Document, and other documents	55

Installation/Maintenance Document: Local Development Environment Setup Guide	55

User Manual: Guide to Start the Application	62

Shortcomings/Wishlist Document	63

# Introduction

The purpose of this capstone project was to continue the development of the first iteration of the Anxiety and Stress Self Management mobile application, named howRU.life. Primarily, the app’s goal is to be an interactive platform to help users manage stress and anxiety by first evaluating how they feel and then offering healthy practices to help eliminate the stress and/or anxiety that the user is facing. With the ever increasing demand of people suffering from mental health issues, it has been very difficult for patients to seek some cure and relief from stress and anxiety. When dealing with day to day activities, whether it is school or work, many people sometimes face stress and/or become anxious. Furthermore, there are limited resources in the market that allow for these people to help cope with stress and anxiety. The app’s goal is to be an interactive platform to help users manage stress and anxiety by first evaluating how they feel and then offering healthy practices to help eliminate the stress and/or anxiety that the user is facing

Liane Sangollo intended on developing a mobile application in order for individuals of all ages and backgrounds to have a way of dealing with the mental obstacles many people face on a daily basis. HowRU is designed for users to track their mental health and document their journey in order to develop their well being. The application also offers multiple outlets on how to combat anxiety in a way that gives everyone a safe and healthy outlook.

## Current System

This is the second iteration of the Anxiety & Stress Self Management application. The current system allows users to fill in a series of questions all related to their stress and anxiety. As well it provides breathing exercises for the user to do to help calm themselves down or to help them go to sleep.

## Purpose of New System

First iteration

The first iteration of the Anxiety & Stress Self Management application was completed by the Capstone II team composed of Juan Arias, Robert Aguilar, Manuel Kamboykos, Daniel Navarro, and Aaron Sasenaryan. The purpose of this iteration is to create the foundation for the application by creating a base design and adding front-end and back-end components. The design was developed using Figma to assist in the specification of colors and styles for the pages within the discussion forum. This involved detailed research of the project packages that would fit the desired stack. Research on React Native and Firebase was done during the development of the project. The login, sign up, forgot password, emotion sliders, stressor/reasons, breathing, food for thought, dashboard, and mood diary was implemented. The backend was implemented using Firebase.

Second iteration

The second iteration of the Anxiety & Stress Self Management application was completed by the Capstone II team composed of Daniel Perez, Jorge Aguero, Julieta Albano, Janeel Abrahams, Raul Gutierrez Niubo and the Senior Project member, Annie Brigido. The purpose of this iteration is to expand the foundation set by the 1st iteration and add new features to enhance the usage of the app. A second breathing screen was implemented so users now have two choices of breathing exercises, between the 4-4-4-4 and 4-7-8 exercises . Push notifications were added so users can enable reminders whenever they want. Lastly, the mood diary was updated to improve user experience.

# User Stories

The following section provides the detailed user stories that were implemented in this iteration of the Anxiety & Stress Self Management project. These user stories served as the basis for the implementation of the project’s features. This section also shows the user stories that are to be considered for future development.

## Implemented User Stories

- 1. Install and set up required programs

- 2. Get the project to run on the Android emulator

- 3. Read the project documentation from the previous semester

- 4. Ensure that there is a version of the project running

- 5. Join the Github repository

- 6. As a developer, I want to add saving of mood diary entries to database.

- 7. As a developer, I want to display mood diary entries on the calendar.

- 8. As a developer, I want to create specific sections for android and ios code in github.

- 9. As an iOS user, I want to have authentication screens to be able to register my account, or login.

- 10. As an iOS user, I want to have a dashboard page that shows what I can do with the app.

- 11. As an iOS user, I want to have a menu page to see my settings.

- 12. Add signed up users to the firestore collection.

- 13. Add the missing Four Quadrants screen to the project

- 14. Revamp the Calendar screen

- 15. Add images to installation guide

- 16. Add more breathing exercises to the app

- 17. Add Apple Silicon Steps to the installation guide

- 18. Added features for calendar

- 19. Prepare for and attend the virtual showcase on July 29

- 20. Make and test the final commits to the github

- 21. Calendar Update

- 22. Create posters

- 23. Compile Final Deliverable

## Pending User Stories

- 19. Connect Firebase to page content so that the user can save their progress

# Project Plan

This section describes the planning that went into the realization of this project. This project incorporated agile development techniques and as such required the sprints to be planned. These sprint plannings are detailed in the section. This section also describes the components, both software and hardware, chosen for this project.

## Hardware and Software Resources

The following is a list of all software resources that were used in this project:

- React Native: An open-source, front-end, JavaScript library for building user interfaces or UI components that serve open-source as the engine for the front-end of the application.

- React Native CLI: Used to generate react-native files and manage the projects.

- GitHub: A web-based version-control and collaboration platform for software developers.

- GitHub desktop: Optional support application that enables Git collaboration.

- Visual Studio Code: a source-code editor developed by Microsoft for Windows

- Firebase:  A backend as a service platform that was used for authentication and to handle user data.

For Future Development:

- Stripe: Service payment provider to charge users membership fees.

- Google AdMob: A global ad network used to implement ads in the app.

## Sprints Plan

Sprint #1

Planning Meeting

Attendees:

Product Owners:

- Liane Sangollo

Developers:

- Capstone 2

  - Daniel Perez (DP)

  - Julieta Albano (JA)

  - Jorge Aguero (JAA)

  - Janeel Abrahams (JAAA)

  - Raul Gutierrez Niubo (RN)

- Senior Project

  - Annie Brigido (AB)

- Capstone 1

  - Martin Moreano (MM)

  - James Bustos (JB)

  - Santiago Aday (SA)

  - Erick Rivera (ER)

Date: 5/19/2022

Start time: 7:30 pm

End time: 8:00 pm

Sprint User Stories:

- User Story 1 – Install and set up required programs

  - Description: Install the required programs/software needed to run the project which includes,  Node LTS, Java 11 JDK, Android Studio, and Visual Studio Code

  - Assigned to: ALL

- User Story 2 – Get the project to run on the Android emulator

  - Description: Get the project to run on Android Studio after following the installation guide

  - Assigned to: ALL

- User Story 3 – Read the project documentation from the previous semester

  - Description: Read the project documentation from the previous team to learn more about the project

  - Assigned to: ALL

- User Story 4 - Ensure that there is a version of the project running

  - Assigned to: ALL

- User Story 5 – Join the Github repository

  - Description: Join the Github repository for the project so changes can be made to the project

  - Assigned to: ALL

Completed User Stories:

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners:

- User Story 1 – Install and set up required programs

- User Story 3 – Read the project documentation from the previous semester

- User Story 4 - Ensure that there is a version of the project running

- User Story 5 – Join the Github repository

Sprint #2

Planning Meeting

Attendees:

Product Owners:

- Liane Sangollo

Developers:

- Capstone 2

  - Daniel Perez (DP)

  - Julieta Albano (JA)

  - Jorge Aguero (JAA)

  - Janeel Abrahams (JAAA)

  - Raul Gutierrez Niubo (RN)

- Senior Project

  - Annie Brigido (AB)

- Capstone 1

  - Martin Moreano (MM)

  - James Bustos (JB)

  - Santiago Aday (SA)

  - Erick Rivera (ER)

Date: 5/31/2022

Start time: 8:30 PM

End time: 9:00 PM

Sprint User Stories:

- User Story 2 – Get the project to run on the Android emulator

  - Description: Get the project to run on Android Studio after following the installation guide

  - Assigned to: ALL

- User Story 6 – As a developer, I want to add saving of mood diary entries to database.

  - Description: Add saving of mood diary entries to database because as of right now any mood diary entries are not saved or kept anymore, rendering the feature unusable.

  - Assigned to: JAA

- User Story 7 – As a developer, I want to display mood diary entries on the calendar.

  - Description: Display mood diary entries from database on the calendar so that users can see how they felt on previous days or the current day.

  - Assigned to: JAA

- User Story 8 – As a developer, I want to create specific sections for android and ios code in github.

  - Description: Create different branches in the gitHub repository for ios and  android to connect to firebase.

  - Developers will be able to connect to firebase without conflict.

  - Currently only android is connected, this needs to be disconnected and then both ios and android reconnected.

  - Assigned to: ALL

- User Story 9 – As an iOS user, I want to have authentication screens to be able to register my account, or login.

  - Description: Authentication screens on the iOS were taken out because we did not have the separate main branches for android and iOS on GitHub. We need to put them back on the correct branch.

  - Assigned to: ALL

- User Story 10 – As an iOS user, I want to have a dashboard page that shows what I can do with the app.

  - Description: We need a dashboard on the iOS app with the NavigationLinks to the ‘Mood Diary’ and ‘Exercises’ views. Also, we need to add the hamburger menu icon on the top left.

  - Assigned to: ALL

- User Story 11 – As an iOS user, I want to have a menu page to see my settings.

  - Description: On the iOS app, we need a view for the menu to show: ‘Account’, ‘Settings’, ‘About Us’, and ‘Help’.

  - Assigned to: ALL

Completed User Stories:

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners:

- User Story 2 – Get the project to run on the Android emulator

- User Story 8 – As a developer, I want to create specific sections for android and ios code in github.

- User Story 12 – Add signed up users to the firestore collection.

Sprint #3

Planning Meeting

Attendees:

Product Owners:

- Liane Sangollo

Developers:

- Capstone 2

  - Daniel Perez (DP)

  - Julieta Albano (JA)

  - Jorge Aguero (JAA)

  - Janeel Abrahams (JAAA)

  - Raul Gutierrez Niubo (RN)

- Senior Project

  - Annie Brigido (AB)

- Capstone 1

  - Martin Moreano (MM)

  - James Bustos (JB)

  - Santiago Aday (SA)

  - Erick Rivera (ER)

Date: 6/13/2022

Start time: 8:15 PM

End time: 8:45 PM

Sprint User Stories:

- User Story 6 – As a developer, I want to add saving of mood diary entries to database.

  - Description: Add saving of mood diary entries to database because as of right now any mood diary entries are not saved or kept anymore, rendering the feature unusable.

  - Assigned to: JAA, JA

- User Story 7 – As a developer, I want to display mood diary entries on the calendar.

  - Description: Display mood diary entries from database on the calendar so that users can see how they felt on previous days or the current day.

  - Assigned to: JAA, JA

- User Story 10 – As an iOS user, I want to have a dashboard page that shows what I can do with the app.

  - Description: We need a dashboard on the iOS app with the NavigationLinks to the ‘Mood Diary’ and ‘Exercises’ views. Also, we need to add the hamburger menu icon on the top left.

  - Assigned to: ALL

- User Story 11 – As an iOS user, I want to have a menu page to see my settings.

  - Description: On the iOS app, we need a view for the menu to show: ‘Account’, ‘Settings’, ‘About Us’, and ‘Help’.

  - Assigned to: ALL

Completed User Stories:

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners:

- User Story 13 – Add the missing Four Quadrants screen to the project

- User Story 14 – Revamp the Calendar screen

Sprint #4

Planning Meeting

Attendees:

Product Owners:

- Liane Sangollo

Developers:

- Capstone 2

  - Daniel Perez (DP)

  - Julieta Albano (JA)

  - Jorge Aguero (JAA)

  - Janeel Abrahams (JAAA)

  - Raul Gutierrez Niubo (RN)

- Senior Project

  - Annie Brigido (AB)

- Capstone 1

  - Martin Moreano (MM)

  - James Bustos (JB)

  - Santiago Aday (SA)

  - Erick Rivera (ER)

Date: 6/27/2022

Start time: 8:15 PM

End time: 8:45 PM

Sprint User Stories:

- User Story 14 – Revamp the Calendar screen

  - Description: Change the calendar so it displays various info about how the user felt when they press on a particular day.

  - Assigned to: ALL

- User Story 15 – Add images to installation guide

  - Description: Currently the installation guide has no images in it which can make it hard to follow at times.

  - Assigned to: Cap I

- User Story 16 – Add more breathing exercises to the app

  - Description: Add other breathing exercises such as 4-7-8 to the app.

  - Assigned to: AB

- User Story 17 - Add Apple Silicon Steps to the installation guide

  - Description: The current installation guide features no extra steps for Apple Silicon users and can make installation difficult.

  - Assigned to: Cap I

Completed User Stories:

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners:

- User Story 17 –  Add push notifications to the app

- User Story 18 - Added features for calendar

Sprint #5

Planning Meeting

Attendees:

Product Owners:

- Liane Sangollo

Developers:

- Capstone 2

  - Daniel Perez (DP)

  - Julieta Albano (JA)

  - Jorge Aguero (JAA)

  - Janeel Abrahams (JAAA)

  - Raul Gutierrez Niubo (RN)

- Senior Project

  - Annie Brigido (AB)

- Capstone 1

  - Martin Moreano (MM)

  - James Bustos (JB)

  - Santiago Aday (SA)

  - Erick Rivera (ER)

Date: 7/11/2022

Start time: 8:15 PM

End time: 8:45 PM

Sprint User Stories:

- User Story 15 – Add images to installation guide

  - Description: Currently the installation guide has no images in it which can make it hard to follow at times.

  - Assigned to: Cap I

- User Story 16 – Add more breathing exercises to the app

  - Description: Add other breathing exercises such as 4-7-8 to the app.

  - Assigned to: AB

- User Story 19 – Prepare for and attend the virtual showcase on July 29

  - Description: Attend the virtual showcase on July 29th.

  - Assigned to: ALL

- User Story 20 – Make and test the final commits to the github

  - Description: Make the final commits to the main branch of the branch after making a pull request and having the other members of the project test it to see if it works

  - Assigned to: ALL

- User Story 21 – Calendar Update

  - Description: Add additional screens for each question regarding Daily Log

  - Assigned to: JA, JAAA

- User Story 22 – Create posters

  - Description: Create the posters which will be shown in the showcase. One for each Cap II/Senior Project members and one for all the Cap I members

  - Assigned to: ALL

- User Story 23 – Compile Final Deliverable

  - Description: Compile the final submission including all the documents we’ve had over the past semester, along with the posters, installation, videos and any other required documents

  - Assigned to: ALL

Completed User Stories:

- User Story 15 – Add images to installation guide

- User Story 16 – Add more breathing exercises to the app

- User Story 19 – Prepare for and attend the virtual showcase on July 29

- User Story 20 – Make and test the final commits to the github

- User Story 21 – Calendar Update

- User Story 22 – Create posters

- User Story 23 – Compile Final Deliverable

# System Design

This section contains information on the design decisions that went into this project. The architecture patterns are outlined and explained. The entire system is shown in a package diagram and the subsystems are explained. Finally, the design patterns used in the project are discussed.

## Architectural Patterns

The HowRU.life app was built from the ground up; thus, there is no used code. The architecture utilizes React Native and Firebase on the Backend, along with Android Studio and XCode for Android and iPhone operating system development, respectively. A big advantage of HowRU.life is the advanced functionality of determining exercises based on the user's current mood. This could be further developed with the advancements in Artificial Intelligence technology to further make decisions on what exercise is proper for a user based on his or her current mood. This is a full-stack application that utilizes React Javascript framework as the main frontend component, whereas Firebase, Android Studio, and XCode manages backend processes. Furthermore, Firebase was mostly used as a database to store users’ information and authentication. For example, when a user enters their account identification information, such as their name, email, and password, the information for that particular user is saved into the Firebase database. Therefore, when they are ready to login again after signing up, the application would connect with the Firebase server and find all users that have an account created with the application. The backend runs completely separate from the frontend, so if for some reason the backend is broken, it does not affect the way the user sees the application and its components.

## System and Subsystem Decomposition

The frontend and backend of HowRU.life is heavily connected. Before a user could even use the application, he or she must register and set up with the application. The storing of information for each and every application user is performed by Firebase, which is on the backend side of the application. In addition, for future development of the application, new technologies, such as Artificial Intelligence, can help to make appropriate decisions to offer solutions for a user’s current mood.In addition the main function of our application is to take in user's input and store it within our database.

This information is then passed along through a sequence of functions that allow the user to interact with the UI. The frontend components are handled by React Javascript. We also included several global style files to facilitate changes in the future such as color theme, button, and fonts.

### Back-end architecture tools

This system architecture represents the deployed server version.

The backend is running with React Native and FireBase.

### Front-end architecture tools

This project is built off of the model, view, controller architecture to separate each of the project's components into easily understandable parts. The model is our database and data structure, the view is the user interface, and the controller accepts and converts the input.

### Databases

## Deployment Diagram

Our team is dedicated on continuing to enrich the quality of our mobile application, however at this time we have no plans of distribution at this time.

## Design Patterns

The design patterns that we used for our application are as follows: A composite design pattern, an observer design pattern, and a state design pattern. The composite design pattern consists of a simple screen of objects and components that go in those screens. The screens are organized in a hierarchy that determines the navigation between them. The observer design pattern works between the screens by having them share information among themselves using the navigation structure, and therefore making them aware of changes in each other. The state design pattern exists inside the screens and components in which states are declared and initialized, and the screens/components are updated when there is a change in the state, allowing for complex behaviors and interactions.

# System Validation

Testing was done locally through emulators and mobile devices and error checking was done using the console log output in order to debug. Testing was focused on functionality, layout, and communication with the back-end. On the emulators and mobile devices, testing on the functionality of buttons and components was done, as well as checking the layout on screens of different sizes. Furthermore, back-end testing was performed to ensure that users were created correctly and that verification was performed on login.

# Glossary

- React Native: An open-source, front-end, JavaScript library for building user interfaces or UI components that serve open-source as the engine for the front-end of the application.

- React Native CLI: Used to generate react-native files and manage the projects.

- GitHub: A web-based version-control and collaboration platform for software developers.

- GitHub desktop: Optional support application that enables Git collaboration.

- Visual Studio Code: a source-code editor developed by Microsoft for Windows

- Firebase:  A backend as a service platform that was used for authentication and to handle user data.

- Stripe: Service payment provider to charge users membership fees.

- Google AdMob: A global ad network used to implement ads in the app.

# Appendix

## Appendix A - UML Diagrams

- Class Diagram

- Use Case Diagrams

- Sequence Diagram

## Appendix B - User Interface Design

- Login Page

- Sign Up Page

- Forgot Password Page

- Policy Page

- Emotion Page

- In Control Page

- Choice Page

- Stressor Page

- Reasons Page

- Day/Night Breathing Info Pages

11. Breathing Control Page

12. Day Breathing Timer Page

13. Night Breathing Timer Page

14. Food for Thought Page

15. Intention Page

16. Dashboard Page

17. Mood Diary Page

18. Awareness/4 Quadrants

19. Daily Log

20. Menu Page

21. Exercises

## 22. Settings

## Appendix C - Sprint Review Reports

Sprint Review - Sprint 1

Attendees:

Product Owners:

- Liane Sangollo

Developers:

- Capstone 2

  - Daniel Perez (DP)

  - Julieta Albano (JA)

  - Jorge Aguero (JAA)

  - Janeel Abrahams (JAAA)

  - Raul Gutierrez Niubo (RN)

- Senior Project

  - Annie Brigido (AB)

- Capstone 1

  - Martin Moreano (MM)

  - James Bustos (JB)

  - Santiago Aday (SA)

  - Erick Rivera (ER)

Date: 5/29/2022

Start time: 8:15 PM

End time: 8:45 PM

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners:

- User Story 1 – Install and set up required programs

  - Description: Install the required programs/software needed to run the project which includes,  Node LTS, Java 11 JDK, Android Studio, and Visual Studio Code

  - Assigned to: ALL

- User Story 3 – Read the project documentation from the previous semester

  - Description: Read the project documentation from the previous team to learn more about the project

  - Assigned to: ALL

- User Story 4 - Ensure that there is a version of the project running

  - Assigned to: ALL

- User Story 5 – Join the Github repository

  - Description: Join the Github repository for the project so changes can be made to the project

  - Assigned to: ALL

Attached below is the copy of the team’s Sprint Planning Meeting Minutes:

Attendees:

Product Owners:

- Liane Sangollo

Developers:

- Capstone 2

  - Daniel Perez (DP)

  - Julieta Albano (JA)

  - Jorge Aguero (JAA)

  - Janeel Abrahams (JAAA)

  - Raul Gutierrez Niubo (RN)

- Senior Project

  - Annie Brigido (AB)

- Capstone 1

  - Martin Moreano (MM)

  - James Bustos (JB)

  - Santiago Aday (SA)

  - Erick Rivera (ER)

Date: 5/19/2022

Start time: 7:30 pm

End time: 8:00 pm

Sprint User Stories:

- User Story 1 – Install and set up required programs

  - Description: Install the required programs/software needed to run the project which includes,  Node LTS, Java 11 JDK, Android Studio, and Visual Studio Code

  - Assigned to: ALL

- User Story 2 – Get the project to run on the Android emulator

  - Description: Get the project to run on Android Studio after following the installation guide

  - Assigned to: ALL

- User Story 3 – Read the project documentation from the previous semester

  - Description: Read the project documentation from the previous team to learn more about the project

  - Assigned to: ALL

- User Story 4 - Ensure that there is a version of the project running

  - Assigned to: ALL

- User Story 5 – Join the Github repository

  - Description: Join the Github repository for the project so changes can be made to the project

  - Assigned to: ALL

Sprint Review - Sprint 2

Sprint Review Meeting Minutes:

Attendees:

Product Owners:

- Liane Sangollo

Developers:

- Capstone 2

  - Daniel Perez (DP)

  - Julieta Albano (JA)

  - Jorge Aguero (JAA)

  - Janeel Abrahams (JAAA)

  - Raul Gutierrez Niubo (RN)

- Senior Project

  - Annie Brigido (AB)

- Capstone 1

  - Martin Moreano (MM)

  - James Bustos (JB)

  - Santiago Aday (SA)

  - Erick Rivera (ER)

Date: 6/12/2022

Start time: 8:30 PM

End time: 9:00 PM

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners:

- User Story 2 – Get the project to run on the Android emulator

  - Description: Get the project to run on Android Studio after following the installation guide

  - Assigned to: ALL

- User Story 8 – As a developer, I want to create specific sections for android and ios code in github.

  - Description: Create different branches in the gitHub repository for ios and  android to connect to firebase.

  - Developers will be able to connect to firebase without conflict.

  - Currently only android is connected, this needs to be disconnected and then both ios and android reconnected.

  - Assigned to: ALL

- User Story 12 – Add signed up users to the firestore collection.

  - Description: Add newly signed up users to the firestore collection containing their email, name and user id. As the app does not currently save the user to any database. This should also help when implementing storage functions for other features.

  - Assigned to: JAA

Attached below is the copy of the team’s Sprint Planning Meeting Minutes:

Attendees:

Product Owners:

- Liane Sangollo

Developers:

- Capstone 2

  - Daniel Perez (DP)

  - Julieta Albano (JA)

  - Jorge Aguero (JAA)

  - Janeel Abrahams (JAAA)

  - Raul Gutierrez Niubo (RN)

- Senior Project

  - Annie Brigido (AB)

- Capstone 1

  - Martin Moreano (MM)

  - James Bustos (JB)

  - Santiago Aday (SA)

  - Erick Rivera (ER)

Date: 5/31/2022

Start time: 8:30 PM

End time: 9:00 PM

Sprint User Stories:

- User Story 2 – Get the project to run on the Android emulator

  - Description: Get the project to run on Android Studio after following the installation guide

  - Assigned to: ALL

- User Story 6 – As a developer, I want to add saving of mood diary entries to database.

  - Description: Add saving of mood diary entries to database because as of right now any mood diary entries are not saved or kept anymore, rendering the feature unusable.

  - Assigned to: JAA

- User Story 7 – As a developer, I want to display mood diary entries on the calendar.

  - Description: Display mood diary entries from database on the calendar so that users can see how they felt on previous days or the current day.

  - Assigned to: JAA

- User Story 8 – As a developer, I want to create specific sections for android and ios code in github.

  - Description: Create different branches in the gitHub repository for ios and  android to connect to firebase.

  - Developers will be able to connect to firebase without conflict.

  - Currently only android is connected, this needs to be disconnected and then both ios and android reconnected.

  - Assigned to: ALL

- User Story 9 – As an iOS user, I want to have authentication screens to be able to register my account, or login.

  - Description: Authentication screens on the iOS were taken out because we did not have the separate main branches for android and iOS on GitHub. We need to put them back on the correct branch.

  - Assigned to: ALL

- User Story 10 – As an iOS user, I want to have a dashboard page that shows what I can do with the app.

  - Description: We need a dashboard on the iOS app with the NavigationLinks to the ‘Mood Diary’ and ‘Exercises’ views. Also, we need to add the hamburger menu icon on the top left.

  - Assigned to: ALL

- User Story 11 – As an iOS user, I want to have a menu page to see my settings.

  - Description: On the iOS app, we need a view for the menu to show: ‘Account’, ‘Settings’, ‘About Us’, and ‘Help’.

  - Assigned to: ALL

Sprint Review - Sprint 3

Attendees:

Product Owners:

- Liane Sangollo

Developers:

- Capstone 2

  - Daniel Perez (DP)

  - Julieta Albano (JA)

  - Jorge Aguero (JAA)

  - Janeel Abrahams (JAAA)

  - Raul Gutierrez Niubo (RN)

- Senior Project

  - Annie Brigido (AB)

- Capstone 1

  - Martin Moreano (MM)

  - James Bustos (JB)

  - Santiago Aday (SA)

  - Erick Rivera (ER)

Date: 6/26/2022

Start time: 8:30 PM

End time: 8:45 PM

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners:

- User Story 13 – Add the missing Four Quadrants screen to the project

  - Description: Add a screen that is missing which contains the four quadrants of Body, Mind, Emotion and Behavior. Said screen is present in documentation but not implemented.

  - Assigned to: ALL

- User Story 14 – Revamp the Calendar screen

  - Description: Change the calendar so it displays various info about how the user felt when they press on a particular day.

  - Assigned to: ALL

Attached below is the copy of the team’s Sprint Planning Meeting Minutes:

Attendees:

Product Owners:

- Liane Sangollo

Developers:

- Capstone 2

  - Daniel Perez (DP)

  - Julieta Albano (JA)

  - Jorge Aguero (JAA)

  - Janeel Abrahams (JAAA)

  - Raul Gutierrez Niubo (RN)

- Senior Project

  - Annie Brigido (AB)

- Capstone 1

  - Martin Moreano (MM)

  - James Bustos (JB)

  - Santiago Aday (SA)

  - Erick Rivera (ER)

Date: 6/13/2022

Start time: 8:15 PM

End time: 8:45 PM

Sprint User Stories:

- User Story 6 – As a developer, I want to add saving of mood diary entries to database.

  - Description: Add saving of mood diary entries to database because as of right now any mood diary entries are not saved or kept anymore, rendering the feature unusable.

  - Assigned to: JAA, JA

- User Story 7 – As a developer, I want to display mood diary entries on the calendar.

  - Description: Display mood diary entries from database on the calendar so that users can see how they felt on previous days or the current day.

  - Assigned to: JAA, JA

- User Story 10 – As an iOS user, I want to have a dashboard page that shows what I can do with the app.

  - Description: We need a dashboard on the iOS app with the NavigationLinks to the ‘Mood Diary’ and ‘Exercises’ views. Also, we need to add the hamburger menu icon on the top left.

  - Assigned to: ALL

- User Story 11 – As an iOS user, I want to have a menu page to see my settings.

  - Description: On the iOS app, we need a view for the menu to show: ‘Account’, ‘Settings’, ‘About Us’, and ‘Help’.

  - Assigned to: ALL

Sprint Review - Sprint 4

Attendees:

Product Owners:

- Liane Sangollo

Developers:

- Capstone 2

  - Daniel Perez (DP)

  - Julieta Albano (JA)

  - Jorge Aguero (JAA)

  - Janeel Abrahams (JAAA)

  - Raul Gutierrez Niubo (RN)

- Senior Project

  - Annie Brigido (AB)

- Capstone 1

  - Martin Moreano (MM)

  - James Bustos (JB)

  - Santiago Aday (SA)

  - Erick Rivera (ER)

Date: 7/10/2022

Start time: 8:30 PM

End time: 9:00 PM

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners:

- User Story 17 –  Add push notifications to the app

  - Description: Add push notifications that remind the user to update their mood diary entries (etc.) on a user specified time.

  - Assigned to: JAA

- User Story 18 - Added features for calendar

  - Description: Added the formatted features for the calendar as specified by the P.O.

  - Description: More features should be added for the sub sections.

  - Assigned to: JA, JAAA

Attached below is the copy of the team’s Sprint Planning Meeting Minutes:

Attendees:

Product Owners:

- Liane Sangollo

Developers:

- Capstone 2

  - Daniel Perez (DP)

  - Julieta Albano (JA)

  - Jorge Aguero (JAA)

  - Janeel Abrahams (JAAA)

  - Raul Gutierrez Niubo (RN)

- Senior Project

  - Annie Brigido (AB)

- Capstone 1

  - Martin Moreano (MM)

  - James Bustos (JB)

  - Santiago Aday (SA)

  - Erick Rivera (ER)

Date: 6/27/2022

Start time: 8:15 PM

End time: 8:45 PM

Sprint User Stories:

- User Story 14 – Revamp the Calendar screen

  - Description: Change the calendar so it displays various info about how the user felt when they press on a particular day.

  - Assigned to: ALL

- User Story 15 – Add images to installation guide

  - Description: Currently the installation guide has no images in it which can make it hard to follow at times.

  - Assigned to: Cap I

- User Story 16 – Add more breathing exercises to the app

  - Description: Add other breathing exercises such as 4-7-8 to the app.

  - Assigned to: AB

- User Story 17 - Add Apple Silicon Steps to the installation guide

  - Description: The current installation guide features no extra steps for Apple Silicon users and can make installation difficult.

  - Assigned to: Cap I

Sprint Review - Sprint 5

Attendees:

Product Owners:

- Liane Sangollo

Developers:

- Capstone 2

  - Daniel Perez (DP)

  - Julieta Albano (JA)

  - Jorge Aguero (JAA)

  - Janeel Abrahams (JAAA)

  - Raul Gutierrez Niubo (RN)

- Senior Project

  - Annie Brigido (AB)

- Capstone 1

  - Martin Moreano (MM)

  - James Bustos (JB)

  - Santiago Aday (SA)

  - Erick Rivera (ER)

Date: 7/24/2022

Start time: 8:15 PM

End time: 8:45 PM

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners:

- User Story 15 – Add images to installation guide

  - Description: Currently the installation guide has no images in it which can make it hard to follow at times.

  - Assigned to: Cap I

- User Story 16 – Add more breathing exercises to the app

  - Description: Add other breathing exercises such as 4-7-8 to the app.

  - Assigned to: AB

- User Story 19 – Prepare for and attend the virtual showcase on July 29

  - Description: Attend the virtual showcase on July 29th.

  - Assigned to: ALL

- User Story 20 – Make and test the final commits to the github

  - Description: Make the final commits to the main branch of the branch after making a pull request and having the other members of the project test it to see if it works

  - Assigned to: ALL

- User Story 21 – Calendar Update

  - Description: Add additional screens for each question regarding Daily Log

  - Assigned to: JA, JAAA

- User Story 22 – Create posters

  - Description: Create the posters which will be shown in the showcase. One for each Cap II/Senior Project members and one for all the Cap I members

  - Assigned to: ALL

- User Story 23 – Compile Final Deliverable

  - Description: Compile the final submission including all the documents we’ve had over the past semester, along with the posters, installation, videos and any other required documents

  - Assigned to: ALL

Attached below is the copy of the team’s Sprint Planning Meeting Minutes:

Attendees:

Product Owners:

- Liane Sangollo

Developers:

- Capstone 2

  - Daniel Perez (DP)

  - Julieta Albano (JA)

  - Jorge Aguero (JAA)

  - Janeel Abrahams (JAAA)

  - Raul Gutierrez Niubo (RN)

- Senior Project

  - Annie Brigido (AB)

- Capstone 1

  - Martin Moreano (MM)

  - James Bustos (JB)

  - Santiago Aday (SA)

  - Erick Rivera (ER)

Date: 7/11/2022

Start time: 8:15 PM

End time: 8:45 PM

Sprint User Stories:

- User Story 15 – Add images to installation guide

  - Description: Currently the installation guide has no images in it which can make it hard to follow at times.

  - Assigned to: Cap I

- User Story 16 – Add more breathing exercises to the app

  - Description: Add other breathing exercises such as 4-7-8 to the app.

  - Assigned to: AB

- User Story 19 – Prepare for and attend the virtual showcase on July 29

  - Description: Attend the virtual showcase on July 29th.

  - Assigned to: ALL

- User Story 20 – Make and test the final commits to the github

  - Description: Make the final commits to the main branch of the branch after making a pull request and having the other members of the project test it to see if it works

  - Assigned to: ALL

- User Story 21 – Calendar Update

  - Description: Add additional screens for each question regarding Daily Log

  - Assigned to: JA, JAAA

- User Story 22 – Create posters

  - Description: Create the posters which will be shown in the showcase. One for each Cap II/Senior Project members and one for all the Cap I members

  - Assigned to: ALL

- User Story 23 – Compile Final Deliverable

  - Description: Compile the final submission including all the documents we’ve had over the past semester, along with the posters, installation, videos and any other required documents

  - Assigned to: ALL

## Appendix D - User Manuals, Installation/Maintenance Document, Shortcomings/Wishlist Document, and other documents

### Installation/Maintenance Document: Local Development Environment Setup Guide

There are two ways to run a development instance of the Anxiety & Stress application. The first method is running the application using an emulator on a Windows machine through Android Studio, and the second method is running the application using a simulator on a MacOS machine through XCode.

For New Prototype:

Frontend:

Downloads list:

- Android

Step 1: Download Node LTS windows installer, go to

https://nodejs.org/en/download/

Step 2: Download Java 11 jdk, go to

https://www.oracle.com/java/technologies/downloads/

Step 3: Download and install Android Studio

https://developer.android.com/studio

Step 4: Configure the ANDROID_HOME environment variable

File Explorer > Control Panel > User Account > User Accounts > Change my environment variables

Under "user variables" > "New..."

Variable name:

ANDROID_HOME

Variable value: C:\Users\[name]\AppData\Local\Android\Sdk

Copy and paste into powershell, and verify ANDROID_HOME has been added

Get-ChildItem -Path Env:\

Step 5: Configure JAVA_HOME environment variable

File Explorer > Control Panel > User Account > User Accounts > Change my environment variables

Under "user variables" > "New..."

Variable name:

JAVA_HOME

Variable value: C:\Program Files\Java\jdk-[version]

Click "OK"

Under "user variables" > "Path" > "Edit..." > "New"

%JAVA_HOME%\bin

Click "OK"

Copy and paste into CMD, and verify JAVA_HOME has been added

echo %JAVA_HOME%

Step 6: Configure path to Android Studio platform tool (this will allow you to run the project from VSC)

Under "user variables" > "Path" > "Edit..." > "New"

C:\Users\[name]\AppData\Local\Android\Sdk\platform-tools

Click "OK"

Step 7: Open Android Studio > open settings > SDK Manager > SDK Platforms, select

Android API 32

Android 11.0 (R)

Select "Show Package Details" and under "Android 11.0 (R)" section, select

Android SDK Platform 30

Sources for Android 30

Intel x86 Atom_64 System Image

Google APIs Intel x86 Atom System Image

Google APIs Intel x86 Atom_64 System Image

Google Play Intel x86 Atom System Image

Google Play Intel x86 Atom_64 System Image

Step 8: Open Android Studio > open settings > SDK Manager > SDK Tools, select

Android SDK Build-Tools 33-rc1

Android SDK Command-line Tools (latest)

Android Auto API Simulators

Android Auto Desktop Head Unit Emulator

Android Emulator

Android SDK Platform-Tools

Google Play APK Expansion library

Google Play Instant Development SDK

Google Play Licensing Library

Google Play services

Google Web Driver

Intel x86 Emulator Accelerator (HAXM installer)

Click “OK”

Step 9: Open Android Studio > open settings > Virtual Device Manager > Create device, select

Select Pixel 2

Under x86 Images, download both

R 30 x86 Android 11.0(Google APIs)

R 30 x86_64 Android 11.0

# NOTE: Select the image that has (Google APIs) on it, and press "Finish", then try launching the emulator, if it works, you're good to go.

If you get an error, try the option below

# NOTE: Select the image WITHOUT (Google APIs) on it, then try launching the emulator.

If you still get an error, try the option below

# NOTE: Select the image that has (Google APIs) on it, then before pressing "Finish" under the section of "Emulated Performance" change the Graphics to "Software - GLES 2.0", then try running the emulator.

If you still get an error, try the option below

# NOTE: Select the image WITHOUT (Google APIs) on it, then before pressing "Finish" under the section of "Emulated Performance" change the Graphics to "Software - GLES 2.0", then try running the emulator.

If you still get an error, try the option below

# NOTE: Open File Explorer > C:\Users\[name]\.android, add a new file called "advancedFeatures.ini", inside add

Vulkan = off

GLDirectMem = on

# save and repeat Step 9, until one of the options above works

Step 10: Open the project in Android Studio under the "android" file that's inside of the main directory of this project. (Keep Android Studio Opened)

- IOS

Step 1: Open terminal outside of VSC (Keep this terminal open)

brew update

brew install node

brew install watchman

brew install git

Step 2: Install XCode through the app store

Step 3: Install and/or update XCode command line tools through the terminal (May take a while to download)

xcode-select --install

softwareupdate --install -a

# NOTE: if you already have XCode, but your command line tools are not updating, it is likely because you might have a pending MacOS update. If this is the case run

sudo rm -rf /Library/Developer/CommandLineTools

xcode-select --install

Step 4: Open up XCode > Preferences > Locations

On the "Command Line Tools" section, make sure you have the latest version selected

Step 5: XCode > Preferences > Components

Download the iOS 15.0 Simulator (Latest Version)

Step 6: Open another terminal outside of VSC

sudo gem install cocoapods

# NOTE: if you get an error installing cocoapods do

brew cleanup -d -v

brew install cocoapods

# NOTE: if you see failed to link then run

brew link cocoapods

Step 7: initialize Podfile, while on the main directory do

cd ios

pod init

# (If it doesn't exist) and then

pod install

### IOS SETUP DONE

# NOTE: if you get ** BUILD FAILED ** when attempting to start the application, you most likely will have to run the project inside of XCode itself. The file you want to open is on ANXIETY-STRESS-SELF-MANAGEMENT > ios > anxietyStressSelfManagement.xcodeproj

# NOTE: if you get "fatal error: 'React/RCTBridgeDelegate.h' file not found #import <React/RCTBridgeDelegate.h>", repeat Step 6, but at the end open the workspace project and delete the build from ios folder, then start the application

# NOTE: if you get "Error error SHA-1 for file is not computed" issue, do

npm install -i -g --force react-native-cli

# delete the node_modules, reinstall pods, delete workspace build, re-install dependencies, and run metro and the project again

### User Manual: Guide to Start the Application

Step 1: in terminal, update the version of react-native to the latest version

npm install

# NOTE: To upgrade react-native to the latest version (DO NOT DO THIS UNLESS YOU WANT TO UPGRADE THE CLI)!!!

npm install --save react-native@latest

# NOTE: if you upgrade react-native's version, you also have to update the react-native-cli (DO NOT DO THIS UNLESS YOU ARE TOLD TO)

npm install -i -g --force react-native-cli

Step 2: Start Metro (application watcher), inside your React Native project run

npx react-native start

Step 3: Start the application

(Android) open another terminal aside from the first one and run the line below

npx react-native run-android

(ios) open another terminal aside from the first one and run the line below

npx react-native run-ios

# TROUBLESHOOTING: go to https://reactnative.dev/docs/troubleshooting

### Shortcomings/Wishlist Document

Some of the features we did not get to implement are but not limited to:

- Save the users account info along with responses in the mood diary, daily log, and daily stressors in the firebase database.

- Fix the message that appears when scheduling or clearing to appear on the correct screen

- Adjust the text formatting on the awareness screen on top of the image.

- Add notifications for the iOS version

- Add statistics graphics with the users data in the app. Allowing them to view their progress

- Expand the calendar to be an agenda

- Add more exercises

- Improve the visual design of the app