Daily Scrum Meeting Minutes:

Attendees: Julieta Albano, Daniel Perez, Martin Moreano, Jorge Aguero, Santiago Aday, Erick Rivera, Annie Brigido, Raul Gutierrez Niubo, James Bustos,Janeel Abrahams

Date: 5/16/2022

Start time: 7:45 PM

End time:  8:00 PM

Daniel Perez:

● How many hours did I work since the last meeting?

- 2

● What was done since the last scrum meeting?

- Met with PO to discuss the project.

● What is planned to be done until the next scrum meeting?

- Go over the previous semesters progress and install required programs to begin working.

● What are the hurdles?

- None

Annie Brigido:

● How many hours did I work since the last meeting?

- 2

● What was done since the last scrum meeting?

- Watch the recording of initial meeting with the PO.

● What is planned to be done until the next scrum meeting?

- To review the project guidelines and install the software needed.

● What are the hurdles?

- None so far.

Janeel Arbahams:

● How many hours did I work since the last meeting?

- 2

● What was done since the last scrum meeting?

- Watch recording of meeting with PO.

● What is planned to be done until the next scrum meeting?

- Review what was done in the prior semester and get familiar with required program.

● What are the hurdles?

- Time conflict

Jorge Aguero:

● How many hours did I work since the last meeting?

- 2

● What was done since the last scrum meeting?

- Initial preparations.

● What is planned to be done until the next scrum meeting?

- Installing required programs to start work on the project.

● What are the hurdles?

- No hurdles.

Julieta Albano:

● How many hours did I work since the last meeting?

- 2 hours

● What was done since the last scrum meeting?

- Meeting with the PO

● What is planned to be done until the next scrum meeting?

- Install project and begin with project

● What are the hurdles?

- None so far

Raul Gutierrez:

● How many hours did I work since the last meeting?

- 2

● What was done since the last scrum meeting?

- We had a meeting with the PO and discussed the project. Initial Preparations.

● What is planned to be done until the next scrum meeting?

- Review and install project to start working on it

● What are the hurdles?

- None for now

Martin Moreano:

● How many hours did I work since the last meeting?

- 1

● What was done since the last scrum meeting?

- We had a meeting with the PO

● What is planned to be done until the next scrum meeting?

- Install the tools required to start the project, and review the project to understand future work.

● What are the hurdles?

- So far none

Santiago Aday:

● How many hours did I work since the last meeting?

- 1

● What was done since the last scrum meeting?

- Intro meeting with PO

● What is planned to be done until the next scrum meeting?

- Go over project and install all necessary software

● What are the hurdles?

- None

Erick Rivera:

● How many hours did I work since the last meeting?

- 1

● What was done since the last scrum meeting?

- Reviewed the recording made with the PO.

● What is planned to be done until the next scrum meeting?

- Reviewing what was explained and given to us about this project and setting up.

● What are the hurdles?

- None right now.

James Bustos:

● How many hours did I work since the last meeting?

- 1

● What was done since the last scrum meeting?

- PO meeting

● What is planned to be done until the next scrum meeting?

- Install all necessary dependencies for the project.

● What are the hurdles?

- No hurdles at this moment.