Daily Scrum Meeting Minutes:

Attendees: Julieta Albano, Daniel Perez, Martin Moreano, Jorge Aguero, Santiago Aday, Erick Rivera, Annie Brigido, Raul Gutierrez Niubo, James Bustos, Santiago Aday, Janeel Abrahams

Date: 5/27/2022

Start time: 8:00 PM

End time: 8:15 PM

Daniel Perez:

● How many hours did I work since the last meeting?

- 2

● What was done since the last scrum meeting?

- Gained access to the github repository and firebase.

● What is planned to be done until the next scrum meeting?

- Conduct research on the tools used to make myself more familiar, and kep trying to fix the issues I get when running the app.

● What are the hurdles?

- Still experiencing issues running the app, and i’m also not familiar with all the tools that were used.

Annie Brigido:

● How many hours did I work since the last meeting?

- 2

● What was done since the last scrum meeting?

- Researched Firebase to get familiar with the platform.

● What is planned to be done until the next scrum meeting?

- Join the GitHub repository for the project.

● What are the hurdles?

- Not familiar with apps and tools used.

Janeel Abrahams:

● How many hours did I work since the last meeting?

- 2

● What was done since the last scrum meeting?

- Join github repositoy

● What is planned to be done until the next scrum meeting?

- Research firebase.

● What are the hurdles?

- No experience with tools

Jorge Aguero:

● How many hours did I work since the last meeting?

- 2

● What was done since the last scrum meeting?

- Experimenting with adding saving mood diary entries to the project. Additionally  joining the github repository and firebase.

● What is planned to be done until the next scrum meeting?

- Researching what tools firebase has and how I can add more entries in a users’ data.

● What are the hurdles?

- No experience with tools used, thus I have to learn them.

Julieta Albano:

● How many hours did I work since the last meeting?

- 2

● What was done since the last scrum meeting?

- Troubleshoot app installation

● What is planned to be done until the next scrum meeting?

- Continue to resolve issues regarding app launching and installation

● What are the hurdles?

- None

Raul Gutierrez:

● How many hours did I work since the last meeting?

- 2

● What was done since the last scrum meeting?

- Trying to run both android and ios apps because I was having issues

● What is planned to be done until the next scrum meeting?

- Go through the code and see what functionality we can add

● What are the hurdles?

- None

Martin Moreano:

● How many hours did I work since the last meeting?

- 1

● What was done since the last scrum meeting?

- Fix any problems that appear when launching app

● What is planned to be done until the next scrum meeting?

- Continue fixing any problems when launching the app

● What are the hurdles?

- None so far

Santiago Aday:

● How many hours did I work since the last meeting?

- 1

● What was done since the last scrum meeting?

- Correctly installed Android Studio to run app

● What is planned to be done until the next scrum meeting?

- Look over Github that was recently shared

● What are the hurdles?

- None

James Bustos:

● How many hours did I work since the last meeting?

- 1

● What was done since the last scrum meeting?

- Github and firebase access. As well as further reading on the technology required to undertake future features.

● What is planned to be done until the next scrum meeting?

- Overlook features that Cap 2 students will be working on, and continue reviewing future tasks.

● What are the hurdles?

- No hurdles thus far.

Erick Rivera:

● How many hours did I work since the last meeting?

- 1

● What was done since the last scrum meeting?

- Began researching how Firebase works.

● What is planned to be done until the next scrum meeting?

- Continue researching how Firebase works with their Authentication and database services.

● What are the hurdles?

- No hurdles currently.