Daily Scrum Meeting Minutes:

Attendees: Julieta Albano, Daniel Perez, Martin Moreano, Jorge Aguero, Santiago Aday, Erick Rivera, Annie Brigido, Raul Gutierrez Niubo, James Bustos, Santiago Aday, Janeel Abrahams

Date: 5/24/2022

Start time: 8:00 PM

End time:  8:15 PM

Daniel Perez:

● How many hours did I work since the last meeting?

- 2

● What was done since the last scrum meeting?

- Attended weekly meeting with product owner

● What is planned to be done until the next scrum meeting?

- Fix compiling issues

● What are the hurdles?

- Still encountering errors when trying to run last semester’s project

Annie Brigido:

● How many hours did I work since the last meeting?

- 2

● What was done since the last scrum meeting?

- Had a meeting with the PO and got familiar with Git.

● What is planned to be done until the next scrum meeting?

- Get Android Studio up and running.

● What are the hurdles?

- Getting Android Studio to work.

Janeel Abrahams:

● How many hours did I work since the last meeting?

- 2

● What was done since the last scrum meeting?

- Multiple attempts to run the project.

● What is planned to be done until the next scrum meeting?

- Get the project running at join github repository.

● What are the hurdles?

- Error that I don’t understand (limited knowledge of tools and language).

Jorge Aguero:

● How many hours did I work since the last meeting?

- 2

● What was done since the last scrum meeting?

- Going through the code of the project and experimenting with it.

● What is planned to be done until the next scrum meeting?

- Further experimentation with the project and seeing what features I would like to add.

● What are the hurdles?

- No hurdles.

Julieta Albano:

● How many hours did I work since the last meeting?

- 2

● What was done since the last scrum meeting?

- Met with the Product Owner

● What is planned to be done until the next scrum meeting?

- Continue to review project and documentation

● What are the hurdles?

- None

Raul Gutierrez:

● How many hours did I work since the last meeting?

- 2

● What was done since the last scrum meeting?

- Tried to run the iOS app

● What is planned to be done until the next scrum meeting?

- Keep trying to run the iOS app since it’s giving me some issues

● What are the hurdles?

- None

Martin Moreano:

● How many hours did I work since the last meeting?

- 1

● What was done since the last scrum meeting?

- Met with product owner and checked what needed to be changed

● What is planned to be done until the next scrum meeting?

- See what the product owner pointed out

● What are the hurdles?

- None so far

Santiago Aday:

● How many hours did I work since the last meeting?

- 1

● What was done since the last scrum meeting?

- Met with PO

● What is planned to be done until the next scrum meeting?

- Run the iOS part of the app

● What are the hurdles?

- None

James Bustos:

● How many hours did I work since the last meeting?

- 1

● What was done since the last scrum meeting?

- Experimenting with project code and reviewing relevant documentation. Also met with the product owner.

● What is planned to be done until the next scrum meeting?

- Fix compiling issues that arose during testing and continue to create changes to code to test knowledge.

● What are the hurdles?

- A software update on my machine broke some dependencies, therefore have to ensure all of them are up to date.

Erick Rivera:

● How many hours did I work since the last meeting?

- 1

● What was done since the last scrum meeting?

- Worked on running the iOS version of the project.

● What is planned to be done until the next scrum meeting?

- Continue trying to resolve the build issue and brainstorming ideas of what could be changed

● What are the hurdles?

- Issues with iOS build