Daily Scrum Meeting Minutes:

Attendees: Julieta Albano, Daniel Perez, Martin Moreano, Jorge Aguero, Santiago Aday, Erick Rivera, Annie Brigido, James Bustos, Santiago Aday, Janeel Abrahams

Date: 5/26/2022

Start time: 8:00 PM

End time:  8:15 PM

Daniel Perez:

● How many hours did I work since the last meeting?

- 2

● What was done since the last scrum meeting?

- Attempt to fix errors when running the application.

● What is planned to be done until the next scrum meeting?

- Keep trying to get the project to run on my machine.

● What are the hurdles?

- Trying to fix errors and waiting for the team lead from last semester to respond regarding the project.

Annie Brigido:

● How many hours did I work since the last meeting?

- 2

● What was done since the last scrum meeting?

- Got familiar with the coding languages needed for the project.

● What is planned to be done until the next scrum meeting?

- Look into Firebase and get acquainted with it.

● What are the hurdles?

- None at the moment.

Janeel Abrahams:

● How many hours did I work since the last meeting?

- 2

● What was done since the last scrum meeting?

- Work on getting the project to run

● What is planned to be done until the next scrum meeting?

- Have the project running on my computer and join github repository

● What are the hurdles?

- Error when running terminal commands

Jorge Aguero:

● How many hours did I work since the last meeting?

- 2

● What was done since the last scrum meeting?

- Experimenting with adding saving mood diary entries to the project.

● What is planned to be done until the next scrum meeting?

- Continue experimenting with adding saving mood diary entries to the project. As well have joined the github repository and firebase.

● What are the hurdles?

- No experience with the tools used. Thus I have been unable to make progress.

Julieta Albano:

● How many hours did I work since the last meeting?

- 2

● What was done since the last scrum meeting?

- Worked on launching app and project

● What is planned to be done until the next scrum meeting?

- Continue working on launching app issues

● What are the hurdles?

- Emulator and app installation issues

Martin Moreano:

● How many hours did I work since the last meeting?

- 1

● What was done since the last scrum meeting?

- Working on launching the app and fixing issues

● What is planned to be done until the next scrum meeting?

- Continue checking what needs to be fixed before launching

● What are the hurdles?

- Researching Swift to be more proficient

Santiago Aday:

● How many hours did I work since the last meeting?

- 1

● What was done since the last scrum meeting?

- Worked on fixing issues with app launch

● What is planned to be done until the next scrum meeting?

- Fixing all issues

● What are the hurdles?

- None

James Bustos:

● How many hours did I work since the last meeting?

- 1

● What was done since the last scrum meeting?

- Reviewed documentation and code. Prospective tasks were also reviewed and the tools required to complete such tasks.

● What is planned to be done until the next scrum meeting?

- Continue doing research that can serve useful for prospective tasks or simply gaining further knowledge on the infrastructure of the application.

● What are the hurdles?

- Team is awaiting further information from past members that is critical to the project and the tasks at hand, which will become available friday. Otherwise, no hurdles.

Erick Rivera:

● How many hours did I work since the last meeting?

- 1

● What was done since the last scrum meeting?

- Continued to solve any issues with the Podfile of the iOS version

● What is planned to be done until the next scrum meeting?

- Fix the remaining bugs (down to one) and begin looking at the database.

● What are the hurdles?

- Waiting for previous members to invite us to the Firebase and Github repo.