Daily Scrum Meeting Minutes:

Attendees: Julieta Albano, Daniel Perez, Martin Moreano, Jorge Aguero, Santiago Aday, Erick Rivera, Annie Brigido, Raul Gutierrez Niubo, James Bustos,Janeel Abrahams

Date: 6/3/2022

Start time: 8:15 PM

End time:  8:30 PM

Daniel Perez:

● How many hours did I work since the last meeting?

- 2

● What was done since the last scrum meeting?

- Research Firebase and other project tools

● What is planned to be done until the next scrum meeting?

- Think of features that can be added to the app and discussed with the PO next week

● What are the hurdles?

- None

Annie Brigido:

● How many hours did I work since the last meeting?

- 2

● What was done since the last scrum meeting?

- Looked into the other tools we need to use for the project.

● What is planned to be done until the next scrum meeting?

- Have a meeting with Manuel to discuss the program development.

● What are the hurdles?

- None.

Janeel Abrahams:

● How many hours did I work since the last meeting?

- 2

● What was done since the last scrum meeting?

- Review project documentation to find possible cause for app not to show up on emulator.

● What is planned to be done until the next scrum meeting?

- Get help to get the app running.

● What are the hurdles?

- App not present when phone appears.

Jorge Aguero:

● How many hours did I work since the last meeting?

- 2

● What was done since the last scrum meeting?

- Test current build of the project and assist team member with running the project

● What is planned to be done until the next scrum meeting?

- Experimenting with the project and how new screens could be added.

● What are the hurdles?

- No hurdles.

Julieta Albano:

● How many hours did I work since the last meeting?

- 2

● What was done since the last scrum meeting?

- Began reviewing firebase and watched meeting

● What is planned to be done until the next scrum meeting?

- Attempt to finally get app running on emulator

● What are the hurdles?

- Difficulty running app on OS

Raul Gutierrez:

● How many hours did I work since the last meeting?

- 2

● What was done since the last scrum meeting?

- Worked on the login screens for the iOS app

● What is planned to be done until the next scrum meeting?

- Keep working in the authentication

● What are the hurdles?

- None

Martin Moreano:

● How many hours did I work since the last meeting?

- 1

● What was done since the last scrum meeting?

- Learning Firebase

● What is planned to be done until the next scrum meeting?

- Continue learning Firebase

● What are the hurdles?

- None so far

Santiago Aday:

● How many hours did I work since the last meeting?

- 1

● What was done since the last scrum meeting?

- Review Firestorm

● What is planned to be done until the next scrum meeting?

- Look at payment methods

● What are the hurdles?

- None

Erick Rivera:

● How many hours did I work since the last meeting?

- 1

● What was done since the last scrum meeting?

- Review Firebase cloud Firestorm and how to set it up with the current project.

● What is planned to be done until the next scrum meeting?

- Review Firebase Stripe extension for future payment methods.

● What are the hurdles?

- None so far.

James Bustos:

● How many hours did I work since the last meeting?

● What was done since the last scrum meeting?

● What is planned to be done until the next scrum meeting?

● What are the hurdles?