Daily Scrum Meeting Minutes:

Attendees: Julieta Albano, Daniel Perez, Martin Moreano, Jorge Aguero, Santiago Aday, Erick Rivera, Annie Brigido, Raul Gutierrez Niubo, James Bustos,Janeel Abrahams

Date: 6/6/2022

Start time: 8:00 PM

End time:  8:30 PM

Daniel Perez:

● How many hours did I work since the last meeting?

- 2

● What was done since the last scrum meeting?

- Met with Manuel to discuss the progress of the project from the spring semester and review how to implement new things.

● What is planned to be done until the next scrum meeting?

- Attend the weekly meeting with the PO.

● What are the hurdles?

- None

Annie Brigido:

● How many hours did I work since the last meeting?

- 2

● What was done since the last scrum meeting?

- Had a meeting with Manuel and reviewed how to make branches in Git.

● What is planned to be done until the next scrum meeting?

- Meet with PO to discuss progress on project.

● What are the hurdles?

- None.

Janeel Abrahams:

● How many hours did I work since the last meeting?

- 2

● What was done since the last scrum meeting?

- Looked more into the error and recommended step npm install -g expo-cli that was advised against. Met with P.O and previous capstone two leader.

● What is planned to be done until the next scrum meeting?

- Get the app running on emulator.

● What are the hurdles?

- Errors with app installation.

Jorge Aguero:

● How many hours did I work since the last meeting?

- 2

● What was done since the last scrum meeting?

- Experimenting with the project and how new screens could be added.

● What is planned to be done until the next scrum meeting?

- Looking into a bug where the displayName of the user isn’t shown in screens despite being a part of the code.

● What are the hurdles?

- The bug is caused by the fact, users are only specified by an email and password, thus the name field is null causing the bug. Looked into how I could add a userName to users but haven’t made much progress.

Julieta Albano:

● How many hours did I work since the last meeting?

- 2

● What was done since the last scrum meeting?

- Looked into the project and firebase

● What is planned to be done until the next scrum meeting?

- Review notes from meeting with Manuel and attempt to implement something new

● What are the hurdles?

- App installation and running

Raul Gutierrez:

● How many hours did I work since the last meeting?

- 2

● What was done since the last scrum meeting?

- Basic signup view done and tested

● What is planned to be done until the next scrum meeting?

- Start to work on main screen for dashboard view

● What are the hurdles?

- None

Martin Moreano:

● How many hours did I work since the last meeting?

- 1

● What was done since the last scrum meeting?

- Investigate Swift and plan out learning guide

● What is planned to be done until the next scrum meeting?

- Learn Swift

● What are the hurdles?

- None so far

Santiago Aday:

● How many hours did I work since the last meeting?

- 1

● What was done since the last scrum meeting?

- Plan out guide

● What is planned to be done until the next scrum meeting?

- Learn more Swift

● What are the hurdles?

- None

Erick Rivera:

● How many hours did I work since the last meeting?

- 1

● What was done since the last scrum meeting?

- Planning for tomorrow's meeting with the PO by coming up with ideas.

● What is planned to be done until the next scrum meeting?

- Meet with the PO to discuss the next steps in the project.

● What are the hurdles?

- None so far.

James Bustos:

● How many hours did I work since the last meeting?

- 1

● What was done since the last scrum meeting?

- Reviewed iOS branch and swift user interface.

● What is planned to be done until the next scrum meeting?

- Review PO recording and prospective tasks for the week.

● What are the hurdles?

- No hurdles thus far.