Daily Scrum Meeting Minutes:

Attendees: Julieta Albano, Daniel Perez, Martin Moreano, Jorge Aguero, Santiago Aday, Erick Rivera, Annie Brigido, Raul Gutierrez Niubo, James Bustos,Janeel Abrahams

Date: 6/13/2022

Start time: 8:00 PM

End time: 8:15 PM

Daniel Perez:

● How many hours did I work since the last meeting?

- 2

● What was done since the last scrum meeting?

- Watch Firebase tutorials.

● What is planned to be done until the next scrum meeting?

- Attend meeting with PO to discuss the next steps.

● What are the hurdles?

- I’m not very familiar with Firebase.

Annie Brigido:

● How many hours did I work since the last meeting?

- 2

● What was done since the last scrum meeting?

- Researched and watched videos related to the coding language needed.

● What is planned to be done until the next scrum meeting?

- Meeting with P.O. to discuss our progress.

● What are the hurdles?

- No experience with JavaScript.

Janeel Abrahams:

● How many hours did I work since the last meeting?

- 2

● What was done since the last scrum meeting?

- YouTube to start working on firebase to save mood diary entries.

● What is planned to be done until the next scrum meeting?

- Watch firebase videos and finish familiarizing myself with platform.

● What are the hurdles?

- Limited knowledge of language and tools.

Jorge Aguero:

● How many hours did I work since the last meeting?

- 2

● What was done since the last scrum meeting?

- Added a feature where newly signed up users are added to the firestore database

● What is planned to be done until the next scrum meeting?

- Pushing the branch with the new addition for the team members to test.

● What are the hurdles?

- No hurdles

Julieta Albano:

● How many hours did I work since the last meeting?

- 2

● What was done since the last scrum meeting?

- Review the iOS app with firebase

● What is planned to be done until the next scrum meeting?

- Attempt to connect calendar entries with users

● What are the hurdles?

- None so far

Raul Gutierrez:

● How many hours did I work since the last meeting?

- 2

● What was done since the last scrum meeting?

- Reviewing the code for the iOS app

● What is planned to be done until the next scrum meeting?

- See how firebase works with the current iOS app

● What are the hurdles?

- None

Martin Moreano:

● How many hours did I work since the last meeting?

- 1

● What was done since the last scrum meeting?

- Looked over some Firebase questions

● What is planned to be done until the next scrum meeting?

- Continue with the calendar IOS development

● What are the hurdles?

- None so far

Santiago Aday:

● How many hours did I work since the last meeting?

- 1

● What was done since the last scrum meeting?

- Looked over iOS documentation

● What is planned to be done until the next scrum meeting?

- Continue understanding documentation

● What are the hurdles?

- None

Erick Rivera:

● How many hours did I work since the last meeting?

- 1

● What was done since the last scrum meeting?

- Reviewed the iOS branch at its current state.

● What is planned to be done until the next scrum meeting?

- iOS calendar development and meet with PO.

● What are the hurdles?

- None so far.

James Bustos:

● How many hours did I work since the last meeting?

- 1

● What was done since the last scrum meeting?

- iOS documentation and development review.

● What is planned to be done until the next scrum meeting?

- Test a new github branch that adds signed up users to the firestore database.

● What are the hurdles?

- No hurdles thus far.