Daily Scrum Meeting Minutes:

Attendees: Julieta Albano, Daniel Perez, Martin Moreano, Jorge Aguero, Santiago Aday, Erick Rivera, Annie Brigido, James Bustos,Janeel Abrahams

Date: 6/24/2022

Start time: 8:45 PM

End time: 9:00 PM

Daniel Perez:

● How many hours did I work since the last meeting?

- 2

● What was done since the last scrum meeting?

- Watch tutorials on how to implement the breathing screens the PO requested.

● What is planned to be done until the next scrum meeting?

- Keep watching tutorials and try to start the screens.

● What are the hurdles?

- Limited knowledge of tools.

Annie Brigido:

● How many hours did I work since the last meeting?

- 2

● What was done since the last scrum meeting?

- Attempted to open the iOS version of the app but ran into some issues when running the program.

● What is planned to be done until the next scrum meeting?

- Begin working on the code for the breathing screen.

● What are the hurdles?

- I am having some trouble opening up the app to look at all screens.

Janeel Abrahams:

● How many hours did I work since the last meeting?

- 2

● What was done since the last scrum meeting?

- Work on calendar formatting for app.

● What is planned to be done until the next scrum meeting?

- Continue working on calendar.

● What are the hurdles?

- Limited knowledge.

Jorge Aguero:

● How many hours did I work since the last meeting?

- 2

● What was done since the last scrum meeting?

- Implemented the text on top of the 4 quadrants for the Awareness screen.

● What is planned to be done until the next scrum meeting?

- Looking into what next to implement along with improving the installation guide for the project.

● What are the hurdles?

- No hurdles

Julieta Albano:

● How many hours did I work since the last meeting?

- 2

● What was done since the last scrum meeting?

- Attempted to implement new calendar into app

● What is planned to be done until the next scrum meeting?

- Continue to implement new calendar into app

● What are the hurdles?

- Calendar was written in html and it has to be reformatted into react-native

Martin Moreano:

● How many hours did I work since the last meeting?

- 1

● What was done since the last scrum meeting?

- Work on calendar

● What is planned to be done until the next scrum meeting?

- Continue working on calendar

● What are the hurdles?

- None so far

Santiago Aday:

● How many hours did I work since the last meeting?

- 1

● What was done since the last scrum meeting?

- iOS installation guide

● What is planned to be done until the next scrum meeting?

- Finish installation guide

● What are the hurdles?

- None

Erick Rivera:

● How many hours did I work since the last meeting?

- 1

● What was done since the last scrum meeting?

- Work on the iOS installation guide.

● What is planned to be done until the next scrum meeting?

- Work on revising implementations of iOS calendar.

● What are the hurdles?

- None so far

James Bustos:

● How many hours did I work since the last meeting?

- 1

● What was done since the last scrum meeting?

- iOS application testing

● What is planned to be done until the next scrum meeting?

- Continue to review iOS development and interface implementations.

● What are the hurdles?

- No hurdles thus far.