Daily Scrum Meeting Minutes:

Attendees: Julieta Albano, Daniel Perez, Martin Moreano, Jorge Aguero, Santiago Aday, Erick Rivera, Annie Brigido, James Bustos,Janeel Abrahams

Date: 6/14/2022

Start time: 8:15 PM

End time: 8:30 PM

Daniel Perez:

● How many hours did I work since the last meeting?

- 2

● What was done since the last scrum meeting?

- Attended weekly meeting with PO to discuss the next steps in the project.

● What is planned to be done until the next scrum meeting?

- Contact Manuel to resolve the issue of missing screens from the previous semester.

● What are the hurdles?

- We can’t move forward without solving the missing screens issue.

Annie Brigido:

● How many hours did I work since the last meeting?

- 2

● What was done since the last scrum meeting?

- Met with PO to discuss the progress of the project.

● What is planned to be done until the next scrum meeting?

- Look into the missing screens that were previously made in Figma.

● What are the hurdles?

- None at the moment.

Janeel Abrahams:

● How many hours did I work since the last meeting?

- 2

● What was done since the last scrum meeting?

- Meet with P.O and discussion project.

● What is planned to be done until the next scrum meeting?

- Fix/create  missing screens to improve flow of the app.

● What are the hurdles?

- None

Jorge Aguero:

● How many hours did I work since the last meeting?

- 2

● What was done since the last scrum meeting?

- Pushing the branch with the new addition for the team members to test.

● What is planned to be done until the next scrum meeting?

- Attempting to retrieve firestore data to show user name in certain parts of the app. To practice for retrieving mood diaries entries later on.

● What are the hurdles?

- Currently have made little progress due to low experience with firebase. As well missing screens may have to be recreated.

Julieta Albano:

● How many hours did I work since the last meeting?

- 2

● What was done since the last scrum meeting?

- Met with PO to discuss further implementations and missing screens

● What is planned to be done until the next scrum meeting?

- Attempt to recuperate missing screens to continue development

● What are the hurdles?

- Missing development pieces

Martin Moreano:

● How many hours did I work since the last meeting?

- 1

● What was done since the last scrum meeting?

- Meet with the PO and discuss progress

● What is planned to be done until the next scrum meeting?

- Figure out what happened with the missing screens

● What are the hurdles?

- None so far

Santiago Aday:

● How many hours did I work since the last meeting?

- 1

● What was done since the last scrum meeting?

- Met with PO

● What is planned to be done until the next scrum meeting?

- Work on calendar

● What are the hurdles?

- None

Erick Rivera:

● How many hours did I work since the last meeting?

- 1

● What was done since the last scrum meeting?

- Attended meeting with PO.

● What is planned to be done until the next scrum meeting?

- Continue with the iOS calendar as well as reviewing the information the PO gave the team.

● What are the hurdles?

- None so far

James Bustos:

● How many hours did I work since the last meeting?

- 1

● What was done since the last scrum meeting?

- Test feature that adds signed up users to firestore database.

● What is planned to be done until the next scrum meeting?

- Review PO meeting recording.

● What are the hurdles?

- No hurdles thus far.