Daily Scrum Meeting Minutes:

Attendees: Julieta Albano, Daniel Perez, Martin Moreano, Jorge Aguero, Santiago Aday, Erick Rivera, Annie Brigido, James Bustos,Janeel Abrahams

Date: 6/15/2022

Start time: 8:30 PM

End time: 8:45 PM

Daniel Perez:

● How many hours did I work since the last meeting?

- 2

● What was done since the last scrum meeting?

- Look into what happened to the missing screens

● What is planned to be done until the next scrum meeting?

- Await Manuel’s response to fix the missing screens

● What are the hurdles?

- We have to wait until Manuel responds to know what to do regarding these screens.

Annie Brigido:

● How many hours did I work since the last meeting?

- 2

● What was done since the last scrum meeting?

- Looked at the images with the missing screens and began thinking how we could integrate them since they are missing from the code.

● What is planned to be done until the next scrum meeting?

- Figure out the sequence needed for the app.

● What are the hurdles?

- None.

Janeel Abrahams:

● How many hours did I work since the last meeting?

- 2

● What was done since the last scrum meeting?

- Review all the documentation and wait for update on next steps in the sequence.

● What is planned to be done until the next scrum meeting?

- Review and experiment with firebase.

● What are the hurdles?

- Little experience with platform.Waiting on update from previous capstone 2 lead about missing feature that the P.O wants retrieved.

Jorge Aguero:

● How many hours did I work since the last meeting?

- 2

● What was done since the last scrum meeting?

- Attempting to retrieve firestore data to show user name in certain parts of the app. To practice for retrieving mood diaries entries later on.

● What is planned to be done until the next scrum meeting?

- Looking into how screens for the project and structured and created.

● What are the hurdles?

- We have to wait for Manuel response about the missing screens in the project in order to know if we do create them scratch

Julieta Albano:

● How many hours did I work since the last meeting?

- 2

● What was done since the last scrum meeting?

- Figured out what happened to missing screens

● What is planned to be done until the next scrum meeting?

- Continue to figure out what happened and maybe implement them

● What are the hurdles?

- None

Martin Moreano:

● How many hours did I work since the last meeting?

- 1

● What was done since the last scrum meeting?

- Figure out where the missing screens went

● What is planned to be done until the next scrum meeting?

- Fix the missing screens issue

● What are the hurdles?

- None so far

Santiago Aday:

● How many hours did I work since the last meeting?

- 1

● What was done since the last scrum meeting?

- Reviewed iOS iphone X

● What is planned to be done until the next scrum meeting?

- Continue working on iOS version

● What are the hurdles?

- None

Erick Rivera:

● How many hours did I work since the last meeting?

- 1

● What was done since the last scrum meeting?

- Reviewed UI bug on iOS version. Specifically when using iPhone X models and above.

● What is planned to be done until the next scrum meeting?

- Continue assisting team on resolving these bugs.

● What are the hurdles?

- None so far.

James Bustos:

● How many hours did I work since the last meeting?

- 1

● What was done since the last scrum meeting?

- Review PO meeting recording.

● What is planned to be done until the next scrum meeting?

- Test the project’s iOS application and learn more about the development process.

● What are the hurdles?

- No hurdles thus far.