Daily Scrum Meeting Minutes:

Attendees: Julieta Albano, Daniel Perez, Martin Moreano, Jorge Aguero, Santiago Aday, Erick Rivera, Annie Brigido, James Bustos,Janeel Abrahams

Date: 6/16/2022

Start time: 8:15 PM

End time: 8:30 PM

Daniel Perez:

● How many hours did I work since the last meeting?

- 2

● What was done since the last scrum meeting?

- Looked into the missing screens that the PO mentioned during our meeting.

● What is planned to be done until the next scrum meeting?

- Add in the missing screens that can’t be found from last semester.

● What are the hurdles?

- Waiting for Manuel to respond regarding the screens.

Annie Brigido:

● How many hours did I work since the last meeting?

- 2

● What was done since the last scrum meeting?

- Found another image of the entire UI in order to mimic the one from last semester.

● What is planned to be done until the next scrum meeting?

- Begin re-doing the UI in Figma since we are missing screens.

● What are the hurdles?

- None at the moment.

Janeel Abrahams:

● How many hours did I work since the last meeting?

- 2

● What was done since the last scrum meeting?

- Try to create a copy of missing pages using figma.

● What is planned to be done until the next scrum meeting?

- Finish pages

● What are the hurdles?

- Setback because of pages. Not sure if new pages are needed but no reply from previous project leader.

Jorge Aguero:

● How many hours did I work since the last meeting?

- 2

● What was done since the last scrum meeting?

- Looking into how screens for the project and structured and created.

● What is planned to be done until the next scrum meeting?

- Further research into how screens are built to add the missing screens.

● What are the hurdles?

- No hurdles

Julieta Albano:

● How many hours did I work since the last meeting?

- 2

● What was done since the last scrum meeting?

- Reviewed the code to see if missing screens were there

● What is planned to be done until the next scrum meeting?

- Start building missing screens

● What are the hurdles?

- None

Martin Moreano:

● How many hours did I work since the last meeting?

- 1

● What was done since the last scrum meeting?

- Looked in the code to see if the missing screens where there

● What is planned to be done until the next scrum meeting?

- If the screens are not there then we must re do them

● What are the hurdles?

- None so far

Santiago Aday:

● How many hours did I work since the last meeting?

- 1

● What was done since the last scrum meeting?

- Worked on missing screens

● What is planned to be done until the next scrum meeting?

- Work on screens

● What are the hurdles?

- None

Erick Rivera:

● How many hours did I work since the last meeting?

- 1

● What was done since the last scrum meeting?

- Finding the UI error persistent in the iOS version.

● What is planned to be done until the next scrum meeting?

- Review missing UI page PO pointed out.

● What are the hurdles?

- None so far.

James Bustos:

● How many hours did I work since the last meeting?

- 1

● What was done since the last scrum meeting?

- Meeting with PO

● What is planned to be done until the next scrum meeting?

- Run the iOS version of the project and test application code.

● What are the hurdles?

- No hurdles thus far.