Daily Scrum Meeting Minutes:

Attendees: Julieta Albano, Daniel Perez, Martin Moreano, Jorge Aguero, Santiago Aday, Erick Rivera, Annie Brigido, James Bustos,Janeel Abrahams

Date: 6/20/2022

Start time: 8:15 PM

End time: 8:30 PM

Daniel Perez:

● How many hours did I work since the last meeting?

- 2

● What was done since the last scrum meeting?

- Jorge met with Manuel and we got access to the Figma.

● What is planned to be done until the next scrum meeting?

- Use the Figma page to work on the four quadrants screen.

● What are the hurdles?

- None.

Annie Brigido:

● How many hours did I work since the last meeting?

- 2

● What was done since the last scrum meeting?

- We obtained access to the Figma file from last semester that features the UI of the app.

● What is planned to be done until the next scrum meeting?

- Meet with PO to discuss our progress.

● What are the hurdles?

- None at the moment.

Janeel Abrahams:

● How many hours did I work since the last meeting?

- 2

● What was done since the last scrum meeting?

- Worked on additional pages then realized that it can all be in the same page.

● What is planned to be done until the next scrum meeting?

- Continue with calender

● What are the hurdles?

- Little to no experience with language used.

Jorge Aguero:

● How many hours did I work since the last meeting?

- 2

● What was done since the last scrum meeting?

- Begin implementing 4 quadrants screens into project.

● What is planned to be done until the next scrum meeting?

- Further work into the 4 Quadrants Screen (Awareness Screen) along with talking to Manuel about the state of the missing screens and adding the other team members to the Figma page.

● What are the hurdles?

- No hurdles.

Julieta Albano:

● How many hours did I work since the last meeting?

- 2

● What was done since the last scrum meeting?

- Worked on getting information for missing pages

● What is planned to be done until the next scrum meeting?

- Continue to work on additional pages

● What are the hurdles?

- None

Martin Moreano:

● How many hours did I work since the last meeting?

- 1

● What was done since the last scrum meeting?

- Figure out the figma screens

● What is planned to be done until the next scrum meeting?

- Understand how to use figma

● What are the hurdles?

- None so far

Santiago Aday:

● How many hours did I work since the last meeting?

- 1

● What was done since the last scrum meeting?

- Worked with Figma designs

● What is planned to be done until the next scrum meeting?

- Work on installation guide

● What are the hurdles?

- None

Erick Rivera:

● How many hours did I work since the last meeting?

- 1

● What was done since the last scrum meeting?

- Learned how Figma works and tried creating the missing page.

● What is planned to be done until the next scrum meeting?

- Meet with PO tomorrow to discuss the next steps.

● What are the hurdles?

- None so far.

James Bustos:

● How many hours did I work since the last meeting?

- 1

● What was done since the last scrum meeting?

- iOS documentation review and testing using project code.

● What is planned to be done until the next scrum meeting?

- PO meeting to discuss current progress and future tasks.

● What are the hurdles?

- No hurdles thus far.