Daily Scrum Meeting Minutes:

Attendees: Julieta Albano, Daniel Perez, Martin Moreano, Jorge Aguero, Santiago Aday, Erick Rivera, Annie Brigido, Janeel Abrahams

Date: 6/23/2022

Start time: 8:30 PM

End time: 8:45 PM

Daniel Perez:

● How many hours did I work since the last meeting?

- 2

● What was done since the last scrum meeting?

- Research how to implement the breathing exercise screens

● What is planned to be done until the next scrum meeting?

- Continue research and work on exercise screens

● What are the hurdles?

- Limited knowledge of tools.

Annie Brigido:

● How many hours did I work since the last meeting?

- 2

● What was done since the last scrum meeting?

- Looked into how we can work on the breathing exercises screen in addition to the one the P.O wants.

● What is planned to be done until the next scrum meeting?

- Begin working on the code for said screen.

● What are the hurdles?

- Not too familiar with the coding langues used in the app.

Janeel Abrahams:

● How many hours did I work since the last meeting?

- 2

● What was done since the last scrum meeting?

- Tried formatting the calendar for the app.

● What is planned to be done until the next scrum meeting?

- Continue working on the calendar.

● What are the hurdles?

- Limited experience with languages and tools.

Jorge Aguero:

● How many hours did I work since the last meeting?

- 2

● What was done since the last scrum meeting?

- Trying to implement layered text on top of images for the Awareness screen.

● What is planned to be done until the next scrum meeting?

- Implemented the text on top of the 4 quadrants for the Awareness screen.

● What are the hurdles?

- I wasn’t able to left align the text to the image, thus had to resort to uses spaces to make bullet points look correct. This will make it harder to change the text in the future if need be, though it works for now.

Julieta Albano:

● How many hours did I work since the last meeting?

- 2

● What was done since the last scrum meeting?

- Started to implement the calendar into app

● What is planned to be done until the next scrum meeting?

- Continue to implement the calendar into the app

● What are the hurdles?

- None

Martin Moreano:

● How many hours did I work since the last meeting?

- 1

● What was done since the last scrum meeting?

- Start working on adding the calendar

● What is planned to be done until the next scrum meeting?

- Implement calendar

● What are the hurdles?

- None so far

Santiago Aday:

● How many hours did I work since the last meeting?

- 1

● What was done since the last scrum meeting?

- IOS installation guide

● What is planned to be done until the next scrum meeting?

- Finish entire guide

● What are the hurdles?

- None

Erick Rivera:

● How many hours did I work since the last meeting?

- 1

● What was done since the last scrum meeting?

- Continue editing the iOS portion of the installation guide.

● What is planned to be done until the next scrum meeting?

- Finish working on the iOS installation guide.

● What are the hurdles?

- None so far.