Daily Scrum Meeting Minutes:

Attendees: Julieta Albano, Daniel Perez, Martin Moreano, Jorge Aguero, Santiago Aday, Erick Rivera, Annie Brigido, James Bustos,Janeel Abrahams

Date: 07/05/2022

Start time: 8:30 PM

End time:  8:45 PM

Daniel Perez:

● How many hours did I work since the last meeting?

- 2

● What was done since the last scrum meeting?

- Attend weekly PO meeting

● What is planned to be done until the next scrum meeting?

- Ask Manuel about monetization

● What are the hurdles?

- None

Annie Brigido:

● How many hours did I work since the last meeting?

- 2

● What was done since the last scrum meeting?

- Reviewed recording of PO meeting and took notes of the changes needed to make.

● What is planned to be done until the next scrum meeting?

- Fix the exercise screen prototype.

● What are the hurdles?

- None at the moment.

Janeel Abrahams:

● How many hours did I work since the last meeting?

- 2

● What was done since the last scrum meeting?

- Implementing new features on calendar

● What is planned to be done until the next scrum meeting?

- Implement new features on calendar

● What are the hurdles?

- Issues running app

Jorge Aguero:

● How many hours did I work since the last meeting?

- 2

● What was done since the last scrum meeting?

- Working creating a scheduled push notification that will be sent to the phone at a specific time and moving the test button to the slider in the settings screen.

● What is planned to be done until the next scrum meeting?

- Looking into the date class in Javascript to be able to add scheduled notifications.

● What are the hurdles?

- No hurdles currently.

Julieta Albano:

● How many hours did I work since the last meeting?

- 2

● What was done since the last scrum meeting?

- Attempted implementation of new calendar

● What is planned to be done until the next scrum meeting?

- Continue working on the calendar

● What are the hurdles?

- Issues running the app

Martin Moreano:

● How many hours did I work since the last meeting?

- 1

● What was done since the last scrum meeting?

- Meet with the PO

● What is planned to be done until the next scrum meeting?

- Work on PO’s comments

● What are the hurdles?

- None so far

Santiago Aday:

● How many hours did I work since the last meeting?

- 1

● What was done since the last scrum meeting?

- PO meeting

● What is planned to be done until the next scrum meeting?

- Work on notifications

● What are the hurdles?

- None

Erick Rivera:

● How many hours did I work since the last meeting?

- 1

● What was done since the last scrum meeting?

- Researching how to do notifications on the iOS app.

● What is planned to be done until the next scrum meeting?

- Continue researching how to do notifications on the iOS app.

● What are the hurdles?

- None so far.

James Bustos:

● How many hours did I work since the last meeting?

- 1

● What was done since the last scrum meeting?

- Product owner meeting.

● What is planned to be done until the next scrum meeting?

- Review documentation and iOS Calendar updates.

● What are the hurdles?

- No hurdles thus far.