Daily Scrum Meeting Minutes:

Attendees: Julieta Albano, Daniel Perez, Martin Moreano, Jorge Aguero, Santiago Aday, Erick Rivera, Annie Brigido, James Bustos,Janeel Abrahams

Date: 7/6/2022

Start time: 8:30 PM

End time: 8:45 PM

Daniel Perez:

● How many hours did I work since the last meeting?

- 2

● What was done since the last scrum meeting?

- Share PO breathing screen feedback and contact Manuel about monetization.

● What is planned to be done until the next scrum meeting?

- Review PO feedback and look into how to implement it into the different features

● What are the hurdles?

- None

Annie Brigido:

● How many hours did I work since the last meeting?

- 2

● What was done since the last scrum meeting?

- Drafted the updated design of the breathing screen.

● What is planned to be done until the next scrum meeting?

- Continue working on the new updates for the screen.

● What are the hurdles?

- None at the moment.

Janeel Abrahams:

● How many hours did I work since the last meeting?

- 2

● What was done since the last scrum meeting?

- Work on calendar

● What is planned to be done until the next scrum meeting?

- Work on calendar

● What are the hurdles?

- Implementing connected scrolling features P.O wants

Jorge Aguero:

● How many hours did I work since the last meeting?

- 2

● What was done since the last scrum meeting?

- Looking into the date class in Javascript to be able to add scheduled notifications.

● What is planned to be done until the next scrum meeting?

- Working on allowing the user to pick a time they want to receive a notification with a time scroll picker.

● What are the hurdles?

- Still need to work on linking the time scroll picker with the scheduled notification. As well, testing scheduled notifications is difficult due to not knowing if a notification is being sent daily.

Julieta Albano:

● How many hours did I work since the last meeting?

- 2

● What was done since the last scrum meeting?

- Reviewed with the PO what the next steps with the calendar are

● What is planned to be done until the next scrum meeting?

- Continue to implement new ideas

● What are the hurdles?

- None

Martin Moreano:

● How many hours did I work since the last meeting?

- 1

● What was done since the last scrum meeting?

- Talked about what the PO had planned

● What is planned to be done until the next scrum meeting?

- See what changes need to be made

● What are the hurdles?

- None so far

Santiago Aday:

● How many hours did I work since the last meeting?

- 1

● What was done since the last scrum meeting?

- Researched calendar feature

● What is planned to be done until the next scrum meeting?

- Continue working on features

● What are the hurdles?

- None

Erick Rivera:

● How many hours did I work since the last meeting?

- 1

● What was done since the last scrum meeting?

- Continued researching iOS notifications.

● What is planned to be done until the next scrum meeting?

- Working on iOS notifications.

● What are the hurdles?

- None so far.

James Bustos:

● How many hours did I work since the last meeting?

- 1

● What was done since the last scrum meeting?

- iOS calendar feature review

● What is planned to be done until the next scrum meeting?

- Review calendar feature and installation guide.

● What are the hurdles?

- No hurdles thus far.