Daily Scrum Meeting Minutes:

Attendees: Julieta Albano, Daniel Perez, Martin Moreano, Jorge Aguero, Santiago Aday, Erick Rivera, Annie Brigido, James Bustos,Janeel Abrahams

Date: 7/8/2022

Start time: 8:15 PM

End time: 8:30 PM

Daniel Perez:

● How many hours did I work since the last meeting?

- 2

● What was done since the last scrum meeting?

- Try to fix error running app

● What is planned to be done until the next scrum meeting?

- Keep trying to fix error

● What are the hurdles?

- Error preventing me from running the app

Annie Brigido:

● How many hours did I work since the last meeting?

- 2

● What was done since the last scrum meeting?

- Worked on the breathing screen.

● What is planned to be done until the next scrum meeting?

- Continue working on the breathing screen to have the prototype ready for the next meeting with the PO.

● What are the hurdles?

- None at the moment.

Janeel Abrahams:

● How many hours did I work since the last meeting?

- 2

● What was done since the last scrum meeting?

- Work on calendar updates

● What is planned to be done until the next scrum meeting?

- Continue working on the calendar updates

● What are the hurdles?

- No new hurdles

Jorge Aguero:

● How many hours did I work since the last meeting?

- 2

● What was done since the last scrum meeting?

- Finished adding push notifications to the project.

● What is planned to be done until the next scrum meeting?

- Making minor changes to the settings/notifications screen

● What are the hurdles?

- No hurdles.

Julieta Albano:

● How many hours did I work since the last meeting?

- 2

● What was done since the last scrum meeting?

- Worked on calendar updates

● What is planned to be done until the next scrum meeting?

- Continue to work on calendar updates

● What are the hurdles?

- None

Martin Moreano:

● How many hours did I work since the last meeting?

- 1

● What was done since the last scrum meeting?

- Learn how to use notifications in IOS

● What is planned to be done until the next scrum meeting?

- Learn more about IOS notifications

● What are the hurdles?

- None so far

Santiago Aday:

● How many hours did I work since the last meeting?

- 1

● What was done since the last scrum meeting?

- Worked on calendar updates

● What is planned to be done until the next scrum meeting?

- Finalize calendar

● What are the hurdles?

- None

Erick Rivera:

● How many hours did I work since the last meeting?

- 1

● What was done since the last scrum meeting?

- Continued working on notification for iOS.

● What is planned to be done until the next scrum meeting?

- Continue working on iOS notifications.

● What are the hurdles?

- None so far.

James Bustos:

● How many hours did I work since the last meeting?

- 1

● What was done since the last scrum meeting?

- Reviewed documentation and Calendar iOS interface

● What is planned to be done until the next scrum meeting?

- Review iOS features.

● What are the hurdles?

- No hurdles thus far.