Daily Scrum Meeting Minutes:

Attendees: Julieta Albano, Daniel Perez, Martin Moreano, Jorge Aguero, Santiago Aday, Erick Rivera, Annie Brigido, Raul Gutierrez Niubo, James Bustos, Janeel Abrahams

Date: 7/11/2022

Start time: 8:00 PM

End time:  8:15 PM

Daniel Perez:

● How many hours did I work since the last meeting?

- 2

● What was done since the last scrum meeting?

- Speak with PO about our progress last week.

● What is planned to be done until the next scrum meeting?

- Attend weekly PO zoom meeting.

● What are the hurdles?

- Manuel has not responded so I can’t give the PO an update she is requesting.

Annie Brigido:

● How many hours did I work since the last meeting?

- 2

● What was done since the last scrum meeting?

- Continued working on the updated breathing screen prototype.

● What is planned to be done until the next scrum meeting?

- Meet with PO to discuss progress.

● What are the hurdles?

- None.

Jorge Aguero:

● How many hours did I work since the last meeting?

- 2

● What was done since the last scrum meeting?

- Made some minor changes to the settings/notifications screen

● What is planned to be done until the next scrum meeting?

- Fixing a bug that occurred in my copy of the project, along with beginning work on my poster for the showcase.

● What are the hurdles?

- No hurdles.

Julieta Albano:

● How many hours did I work since the last meeting?

- 2

● What was done since the last scrum meeting?

- Worked on updating the calendar with questions from PO

● What is planned to be done until the next scrum meeting?

- Continue to update the calendar based on POs ideas

● What are the hurdles?

- None

Janeel Abrahams :

● How many hours did I work since the last meeting?

- 2

● What was done since the last scrum meeting?

- Worked on updating calendar to match P.O’s idea

● What is planned to be done until the next scrum meeting?

- Continue working on calendar

● What are the hurdles?

- Metro error. JS corrupted

Martin Moreano:

● How many hours did I work since the last meeting?

- 1

● What was done since the last scrum meeting?

- Worked on PO’s comments

● What is planned to be done until the next scrum meeting?

- Make sure to implement her request

● What are the hurdles?

- None so far

Santiago Aday:

● How many hours did I work since the last meeting?

- 1

● What was done since the last scrum meeting?

- Continued working on notifications

● What is planned to be done until the next scrum meeting?

- Finish notifications

● What are the hurdles?

- None

Erick Rivera:

● How many hours did I work since the last meeting?

- 1

● What was done since the last scrum meeting?

- Worked on the iOS notifications.

● What is planned to be done until the next scrum meeting?

- Test and debug the current iOS build.

● What are the hurdles?

- None so far.

James Bustos:

● How many hours did I work since the last meeting?

- 1

● What was done since the last scrum meeting?

- Reviewed and worked on the installation guide.

● What is planned to be done until the next scrum meeting?

- add images to installation docs.

● What are the hurdles?

- No hurdles thus far.