Daily Scrum Meeting Minutes:

Attendees: Julieta Albano, Daniel Perez, Martin Moreano, Jorge Aguero, Santiago Aday, Erick Rivera, Annie Brigido, James Bustos, Janeel Abrahams

Date: 7/13/2022

Start time: 8:30 PM

End time:  8:45 PM

Daniel Perez:

● How many hours did I work since the last meeting?

- 2

● What was done since the last scrum meeting?

- Work on poster for showcase

● What is planned to be done until the next scrum meeting?

- Continue working on the poster and the other files needed for the showcase.

● What are the hurdles?

- None

Annie Brigido:

● How many hours did I work since the last meeting?

- 2

● What was done since the last scrum meeting?

- Completed the breathing screen and sent the finished prototype to the PO.

● What is planned to be done until the next scrum meeting?

- Meet with PO in the morning and work on programming the prototype.

● What are the hurdles?

- None.

Jorge Aguero:

● How many hours did I work since the last meeting?

- 2

● What was done since the last scrum meeting?

- Worked on the poster and assisted with fixing problems the other members were having

● What is planned to be done until the next scrum meeting?

- Beginning work on the powerpoint for the presentation

● What are the hurdles?

- I have to host a meeting tomorrow at 8 AM

Julieta Albano:

● How many hours did I work since the last meeting?

- 2

● What was done since the last scrum meeting?

- Worked on calendar and poster

● What is planned to be done until the next scrum meeting?

- Continue to work on calendar and poster

● What are the hurdles?

- None

Janeel Abrahams :

● How many hours did I work since the last meeting?

- 2

● What was done since the last scrum meeting?

- Worked on calendar

● What is planned to be done until the next scrum meeting?

- Work on poster and try to fix errors with calendar.

● What are the hurdles?

- Time conflict with P.O meeting on 7/14 at 8am.

Martin Moreano:

● How many hours did I work since the last meeting?

- 1

● What was done since the last scrum meeting?

- Worked on calendar and assisted with any other issues

● What is planned to be done until the next scrum meeting?

- Make sure calendar is bug free

● What are the hurdles?

- None so far

Santiago Aday:

● How many hours did I work since the last meeting?

- 1

● What was done since the last scrum meeting?

- Worked on calendar

● What is planned to be done until the next scrum meeting?

- Continue on calendar

● What are the hurdles?

- None

Erick Rivera:

● How many hours did I work since the last meeting?

- 1

● What was done since the last scrum meeting?

- Worked on debugging the current iOS build.

● What is planned to be done until the next scrum meeting?

- Continue debugging any found issues in current iOS build.

● What are the hurdles?

- None so far.

James Bustos:

● How many hours did I work since the last meeting?

- 1

● What was done since the last scrum meeting?

- Reviewed documentation

● What is planned to be done until the next scrum meeting?

- Fix installation guide

● What are the hurdles?

- No hurdles thus far.