Daily Scrum Meeting Minutes:

Attendees: Julieta Albano, Daniel Perez, Martin Moreano, Jorge Aguero, Santiago Aday, Erick Rivera, Annie Brigido, James Bustos, Janeel Abrahams

Date: 7/14/2022

Start time: 8:30 PM

End time:  8:45 PM

Daniel Perez:

● How many hours did I work since the last meeting?

- 2

● What was done since the last scrum meeting?

- Watch PO meeting recording from today’s meeting.

● What is planned to be done until the next scrum meeting?

- Look up features the PO requested to see if they are doable. Also, continue working on the poster for the showcase.

● What are the hurdles?

- None

Annie Brigido:

● How many hours did I work since the last meeting?

- 2

● What was done since the last scrum meeting?

- Met with PO in the morning to discuss breathing exercise progress and began fixing the arrows on the 4-7-8 screen.

● What is planned to be done until the next scrum meeting?

- Finish fixing the arrows to begin working on the code.

● What are the hurdles?

- None.

Jorge Aguero:

● How many hours did I work since the last meeting?

- 4

● What was done since the last scrum meeting?

- Began work on the powerpoint for the presentation

● What is planned to be done until the next scrum meeting?

- Host a meeting with PO along with improving the DailyLog screen and continuing work on the presentation slides.

● What are the hurdles?

- I had to fix multiple problems that was happening with react-native which took up a lot of time.

Julieta Albano:

● How many hours did I work since the last meeting?

- 2

● What was done since the last scrum meeting?

- Met with PO to clarify calendar

● What is planned to be done until the next scrum meeting?

- Continue to work on calendar and poster

● What are the hurdles?

- None

Janeel Abrahams :

● How many hours did I work since the last meeting?

- 3

● What was done since the last scrum meeting?

- Started working on poster and review new additions to code done by teammates.

● What is planned to be done until the next scrum meeting?

- Continue working on posters and review calendar. Try to get every to compile again by attempting to  js fix corruption error.

● What are the hurdles?

- Metro error. Js file corrupted.

Martin Moreano:

● How many hours did I work since the last meeting?

- 1

● What was done since the last scrum meeting?

- Working on poster

● What is planned to be done until the next scrum meeting?

- Continue working on poster

● What are the hurdles?

- None so far

Santiago Aday:

● How many hours did I work since the last meeting?

- 1

● What was done since the last scrum meeting?

- Attended PO meeting

● What is planned to be done until the next scrum meeting?

- Continue on calendar

● What are the hurdles?

- None

Erick Rivera:

● How many hours did I work since the last meeting?

- 1

● What was done since the last scrum meeting?

- Reviewed recording of PO meeting this morning.

● What is planned to be done until the next scrum meeting?

- Continue reviewing calendar and begin looking at the creation of the poster.

● What are the hurdles?

- None so far.

James Bustos:

● How many hours did I work since the last meeting?

- 1

● What was done since the last scrum meeting?

- PO meeting

● What is planned to be done until the next scrum meeting?

- Installation guide images

● What are the hurdles?

- No hurdles thus far.