Sprint #2

Backlog Grooming

Project: Stress and Anxiety Management

Attendees:

Product Owners:

- Liane Sangollo

Developers:

- Capstone 2

  - Daniel Perez (DP)

  - Julieta Albano (JA)

  - Jorge Aguero (JAA)

  - Janeel Abrahams (JAAA)

  - Raul Gutierrez Niubo (RN)

- Senior Project

  - Annie Brigido (AB)

- Capstone 1

  - Martin Moreano (MM)

  - James Bustos (JB)

  - Santiago Aday (SA)

  - Erick Rivera (ER)

Date: 6/6/2022

Start time: 8:30 PM

End time: 9:00 PM

The following user stories were refined, weighted, and prioritized, ready for being scheduled in the following sprints.

Sprint User Stories:

- User Story 6 – As a developer, I want to add saving of mood diary entries to database.

  - Description: Add saving of mood diary entries to database because as of right now any mood diary entries are not saved or kept anymore, rendering the feature unusable.

  - Assigned to: JAA

- User Story 7 – As a developer, I want to display mood diary entries on the calendar.

  - Description: Display mood diary entries from database on the calendar so that users can see how they felt on previous days or the current day.

  - Assigned to: JAA

- User Story 8 – As a developer, I want to create specific branches for android and ios code in github.

  - Description: Create different branches in the gitHub repository for ios and  android to connect to firebase.

  - Developers will be able to connect to firebase without conflict.

  - Currently only android is connected, this needs to be disconnected and then both ios and android reconnected.

  - Assigned to: ALL

- User Story 9 – As an iOS user, I want to have authentication screens to be able to register my account, or login.

  - Description: Authentication screens on the iOS were taken out because we did not have the separate main branches for android and iOS on GitHub. We need to put them back on the correct branch.

  - Assigned to: ALL