Sprint #4

Backlog Grooming

Project: Stress and Anxiety Management

Attendees:

Product Owners:

- Liane Sangollo

Developers:

- Capstone 2

  - Daniel Perez (DP)

  - Julieta Albano (JA)

  - Jorge Aguero (JAA)

  - Janeel Abrahams (JAAA)

  - Raul Gutierrez Niubo (RN)

- Senior Project

  - Annie Brigido (AB)

- Capstone 1

  - Martin Moreano (MM)

  - James Bustos (JB)

  - Santiago Aday (SA)

  - Erick Rivera (ER)

Date: 7/5/2022

Start time: 8:00 PM

End time: 8:30 PM

The following user stories were refined, weighted, and prioritized, ready for being scheduled in the following sprints.

Sprint User Stories:

- User Story 14 – Revamp the Calendar screen

  - Description: Change the calendar so it displays various info about how the user felt when they press on a particular day.

  - Assigned to: ALL

- User Story 15 – Add images to installation guide

  - Description: Currently the installation guide has no images in it which can make it hard to follow at times.

  - Assigned to: Cap I

- User Story 16 – Add more breathing exercises to the app

  - Description: Add other breathing exercises such as 4-7-8 to the app.

  - Assigned to: AB

- User Story 17 –  Add push notifications to the app

  - Description: Add push notifications that remind the user to update their mood diary entries (etc.) on a user specified time.

  - Assigned to: JAA