Sprint #2

Planning Meeting

Project: Stress and Anxiety Management

Attendees:

Product Owners:

- Liane Sangollo

Developers:

- Capstone 2

  - Daniel Perez (DP)

  - Julieta Albano (JA)

  - Jorge Aguero (JAA)

  - Janeel Abrahams (JAAA)

  - Raul Gutierrez Niubo (RN)

- Senior Project

  - Annie Brigido (AB)

- Capstone 1

  - Martin Moreano (MM)

  - James Bustos (JB)

  - Santiago Aday (SA)

  - Erick Rivera (ER)

Date: 5/31/2022

Start time: 8:30 PM

End time: 9:00 PM

Sprint User Stories:

- User Story 2 – Get the project to run on the Android emulator

  - Description: Get the project to run on Android Studio after following the installation guide

  - Assigned to: ALL

- User Story 6 – As a developer, I want to add saving of mood diary entries to database.

  - Description: Add saving of mood diary entries to database because as of right now any mood diary entries are not saved or kept anymore, rendering the feature unusable.

  - Assigned to: JAA

- User Story 7 – As a developer, I want to display mood diary entries on the calendar.

  - Description: Display mood diary entries from database on the calendar so that users can see how they felt on previous days or the current day.

  - Assigned to: JAA

- User Story 8 – As a developer, I want to create specific sections for android and ios code in github.

  - Description: Create different branches in the gitHub repository for ios and  android to connect to firebase.

  - Developers will be able to connect to firebase without conflict.

  - Currently only android is connected, this needs to be disconnected and then both ios and android reconnected.

  - Assigned to: ALL

- User Story 9 – As an iOS user, I want to have authentication screens to be able to register my account, or login.

  - Description: Authentication screens on the iOS were taken out because we did not have the separate main branches for android and iOS on GitHub. We need to put them back on the correct branch.

  - Assigned to: ALL

- User Story 10 – As an iOS user, I want to have a dashboard page that shows what I can do with the app.

  - Description: We need a dashboard on the iOS app with the NavigationLinks to the ‘Mood Diary’ and ‘Exercises’ views. Also, we need to add the hamburger menu icon on the top left.

  - Assigned to: ALL

- User Story 11 – As an iOS user, I want to have a menu page to see my settings.

  - Description: On the iOS app, we need a view for the menu to show: ‘Account’, ‘Settings’, ‘About Us’, and ‘Help’.

  - Assigned to: ALL