Sprint #3

Planning Meeting

Project: Stress and Anxiety Management

Attendees:

Product Owners:

- Liane Sangollo

Developers:

- Capstone 2

  - Daniel Perez (DP)

  - Julieta Albano (JA)

  - Jorge Aguero (JAA)

  - Janeel Abrahams (JAAA)

  - Raul Gutierrez Niubo (RN)

- Senior Project

  - Annie Brigido (AB)

- Capstone 1

  - Martin Moreano (MM)

  - James Bustos (JB)

  - Santiago Aday (SA)

  - Erick Rivera (ER)

Date: 6/13/2022

Start time: 8:15 PM

End time: 8:45 PM

Sprint User Stories:

- User Story 6 – As a developer, I want to add saving of mood diary entries to database.

  - Description: Add saving of mood diary entries to database because as of right now any mood diary entries are not saved or kept anymore, rendering the feature unusable.

  - Assigned to: JAA, JA

- User Story 7 – As a developer, I want to display mood diary entries on the calendar.

  - Description: Display mood diary entries from database on the calendar so that users can see how they felt on previous days or the current day.

  - Assigned to: JAA, JA

- User Story 10 – As an iOS user, I want to have a dashboard page that shows what I can do with the app.

  - Description: We need a dashboard on the iOS app with the NavigationLinks to the ‘Mood Diary’ and ‘Exercises’ views. Also, we need to add the hamburger menu icon on the top left.

  - Assigned to: ALL

- User Story 11 – As an iOS user, I want to have a menu page to see my settings.

  - Description: On the iOS app, we need a view for the menu to show: ‘Account’, ‘Settings’, ‘About Us’, and ‘Help’.

  - Assigned to: ALL