Sprint #2

Retrospective Meeting

Project: Stress and Anxiety Management

Attendees:

Product Owners:

- Liane Sangollo

Developers:

- Capstone 2

  - Daniel Perez (DP)

  - Julieta Albano (JA)

  - Jorge Aguero (JAA)

  - Janeel Abrahams (JAAA)

  - Raul Gutierrez Niubo (RN)

- Senior Project

  - Annie Brigido (AB)

- Capstone 1

  - Martin Moreano (MM)

  - James Bustos (JB)

  - Santiago Aday (SA)

  - Erick Rivera (ER)

Date: 6/12/2022

Start time: 9:00 PM

End time: 9:30 PM

What went wrong?

- Did we do a good job estimating our team's velocity?

  - Yes, we anticipated our team’s time in completing the tasks correctly.

- Did we do a good job estimating the points (time required) for each user story?

  - For the most part, the user stories points were appropriately estimated with room for improvement and/or possible edits and breaking down of stories later on. This was done where seen suitable.

- Did each team member work as scheduled?

- Yes, each team member completed the task assigned to them.

What went right?

- Adding signed up users to firestore collection.

- Adding main branches for IOS and Android on GitHub repository.

How to address the issues in the next sprint?

- How to improve the process?

  - Active communication between teammates including any problems a team member is facing.

- How to improve the product?

  - Adding a calendar to the IOS version

  - Implement mood diary entries and allow them to be saved