Daily Scrum Meeting Minutes

Date: 07/22/2022

Attendees: Destany Medina, Carolina Martinez, Eduardo Cortes, Jasmine Restrepo-Gaitan, Roey Farag, Keiss De Los Santos, Katherine Diaz-Nunez, Christian Hernandez, Xavier Fabian,  Karen Martinez.

Start time: 8:00 PM

End time:  8:15 PM

Destany Medina:

- What was done since the last scrum meeting?

  - Began looking at further documentation

- What is planned to be done until the next scrum meeting?

  - Start working on deliverable posters

  - finishing last story

- What are the hurdles?

  - none

Katherine Diaz:

- What was done since the last scrum meeting?

  - Reviewed changes done to the code.

- What is planned to be done until the next scrum meeting?

  - Continue to shadow my peers for this current user story.

- What are the hurdles?

  - None

Xavier Fabian:

- What was done since the last scrum meeting?

  - Reviewed code and implementations

- What is planned to be done until the next scrum meeting?

  - Shadowed my peers

What are the hurdles?

  - none

Roey Farag

- What was done since the last scrum meeting?

  - I merged my code into the Integration branch.

- What is planned to be done until the next scrum meeting?

  - Test my changes on the integration branch.

- What are the hurdles?

  - None.

Carolina Martinez

- What was done since the last scrum meeting?

  - Spoke with Karen to meet over the UI Changes

  - Was able to get the account to delete

    - Will be testing methods to ensure that the button is not pressed accidentally

- What is planned to be done until the next scrum meeting?

  - Meet with Karen and continue to make changes

  - Create Pull Request to the Integrations Branch

  - Begin working on Documentation

- What are the hurdles?

  - None

Eduardo Cortes:

- What was done since the last scrum meeting?

  - Worked on fixing some issues with changes to medication’s page, and started work on adding medications to the dashboard.

- What is planned to be done until the next scrum meeting?

  - Finish work on the medication’s page and ensure that no errors arise. Finish testing the mobile version of the application and fix any errors. And finish dashboard changes.

- What are the hurdles?

  - None.

Christian Hernandez:

- What was done since the last scrum meeting?

  - Reviewed changes made to code

- What is planned to be done until the next scrum meeting?

  - Continue to shadow my peers

- What are the hurdles?

  - None

Jasmine Restrepo-Gaitan:

- What was done since the last scrum meeting?

  - Finishing up last user story

  - Sent the emergency messages to the db

- What is planned to be done until the next scrum meeting?

  - Display the emergency messages in the caregivers dashbaord

- What are the hurdles?

  - None

Keiss De Los Santos:

- What was done since the last scrum meeting?

  - Reviewed the code

- What is planned to be done until the next scrum meeting?

  - Look over the code

- What are the hurdles?

  - None

Karen Martinez:

- What was done since the last scrum meeting?

  - Continued working on UI improvements.

- What is planned to be done until the next scrum meeting?

  - Meet with Carolina.

- What are the hurdles?

  - Time.