Daily Scrum Meeting Minutes

Date: 07/20/2022

Attendees: Destany Medina, Carolina Martinez, Eduardo Cortes, Jasmine Restrepo-Gaitan, Roey Farag, Keiss De Los Santos, Katherine Diaz-Nunez, Christian Hernandez, Xavier Fabian,  Karen Martinez.

Start time: 8:00 PM

End time:  8:15 PM

Destany Medina:

- What was done since the last scrum meeting?

  - Met with Jasmine to discuss what is done with sending emergency messages feature

- What is planned to be done until the next scrum meeting?

  - Work on fixing the UI in the emergency dialog page and the dialog sent page

- What are the hurdles?

  - none

Katherine Diaz:

- What was done since the last scrum meeting?

  - Continued to review changes made to the code.

- What is planned to be done until the next scrum meeting?

  - Continue to shadow peers for this user story.

- What are the hurdles?

  - None

Xavier Fabian:

- What was done since the last scrum meeting?

  - Review changes done to code

- What is planned to be done until the next scrum meeting?

  - Plan to review and analyze code

What are the hurdles?

  - None

Roey Farag

- What was done since the last scrum meeting?

  - Started researching on how to create the poster.

- What is planned to be done until the next scrum meeting?

  - Karen will provide the team with a template for us to work on. And I will add my contributions.

- What are the hurdles?

  - None.

Carolina Martinez

- What was done since the last scrum meeting?

  - Altered the menu section to include gradient

  - Cleaned up the code regarding the delete account button

- What is planned to be done until the next scrum meeting?

  - Continue working on changes for UI and the delete button

- What are the hurdles?

  - Ensuring visibility throughout the menu

Eduardo Cortes:

- What was done since the last scrum meeting?

  - Worked on fixing issues on the mobile version of the application and finishing implementing code snippets into the medication page that add additional functionality.

- What is planned to be done until the next scrum meeting?

  - Finish cleaning up form on the medications page so that it can synchronize properly with Firebase and properly display medications on the main page.

- What are the hurdles?

  - None.

Christian Hernandez:

- What was done since the last scrum meeting?

  - Reviewed changes made based on our user stories

- What is planned to be done until the next scrum meeting?

  - Continue to shadow my peers

- What are the hurdles?

  - None

Jasmine Restrepo-Gaitan:

- What was done since the last scrum meeting?

  - Worked on sending the emergency messages to the db

- What is planned to be done until the next scrum meeting?

  - Successfully display the emergency messages in the caregivers page

- What are the hurdles?

  - None

Keiss De Los Santos:

- What was done since the last scrum meeting?

  - Reviewed the code

- What is planned to be done until the next scrum meeting?

  - Look over the code

- What are the hurdles?

  - None

Karen Martinez:

- What was done since the last scrum meeting?

  - Worked on the general poster.

  - Finished the UI improvements to the emergency contact box.

- What is planned to be done until the next scrum meeting?

  - Finish the general Poster.

  - Continue working on the UI improvements.

    - Will be working on the UI for the Update Address box.

- What are the hurdles?

  - Time.