Daily Scrum Meeting Minutes

Date: 05/23/2022

Attendees: Destany Medina, Carolina Martinez, Eduardo Cortes, Jasmine Restrepo-Gaitan, Roey Farag, Keiss De Los Santos, Katherine Diaz-Nunez, Christian Hernandez, Xavier Fabian,  Karen Martinez.

Start time: 6:00 PM

End time: 6:15 PM

Destany Medina:

- What was done since the last scrum meeting?

  - Finalizing setting up the environment

  - Continued watching system videos

- What is planned to be done until the next scrum meeting?

  - Clone repo

  - Continue watching language/operation videos

- What are the hurdles?

  - waiting for approved user stories

Katherine Diaz:

- What was done since the last scrum meeting?

  - Finished setting up my environment completely.

- What is planned to be done until the next scrum meeting?

  - Complete user story assigned to my group.

- What are the hurdles?

  - No hurdles.

Xavier Fabian:

- What was done since the last scrum meeting?

  - Cloned repository and set up environment

  - Watched tutorials on flutter and and android studio

  - Gained access to slite

- What is planned to be done until the next scrum meeting?

  - Segregate the group into different teams and assign each team to a model

- What are the hurdles?

  - Approve user stories

Roey Farag

- What was done since the last scrum meeting?

  - Continued to Analyze the backend of the application.

  - Continued to learn Flutter commands.

- What is planned to be done until the next scrum meeting?

  - Continue to analyze the backend of the application

- What are the hurdles?

  - None

Carolina Martinez

- What was done since the last scrum meeting?

  - Finished Setting my Environment on Android Studios

    - Missing Xcode - Unsure if it is necessary to download

  - Gained Access to Slate in order to see prior implementations of branch merging

  - Cloned Github Repo

- What is planned to be done until the next scrum meeting?

  - Continue reviewing the code and seeing where the code can be optimized

  - Begin analyzing the Front end of the code and locating points of weakness

- What are the hurdles?

  - The approval process of User Stories.

Eduardo Cortes:

- What was done since the last scrum meeting?

  - Cloned the Github repo and began analyzing source code.

- What is planned to be done until the next scrum meeting?

  - Begin working on user stories and testing current source code.

- What are the hurdles?

  - None.

Christian Hernandez:

- What was done since the last scrum meeting?

  - Finished setting up environment

- What is planned to be done until the next scrum meeting?

  - Look through project and speak with teammates over what needs to be done

- What are the hurdles?

  - None.

Jasmine Restrepo-Gaitan:

- What was done since the last scrum meeting?

  - Finished the set up for the environment

  - Reviewed some videos on Flutter

- What is planned to be done until the next scrum meeting?

  - Have the user stories done and approved

- What are the hurdles?

  - None

Keiss De Los Santos:

- What was done since the last scrum meeting?

  - Continued setting up the environment

- What is planned to be done until the next scrum meeting?

  - Read over the user stories

- What are the hurdles?

  - None

Karen Martinez:

- What was done since the last scrum meeting?

  - Watch tutorials on flutter.

  - Finish setting up my environment

    - Just missing android studio.

- What is planned to be done until the next scrum meeting?

  - Continue watching tutorials on flutter.

  - Continue checking the current code.

  - Start working on a user story.

- What are the hurdles?

  - None.