Daily Scrum Meeting Minutes

Date: 05/24/2022

Attendees: Destany Medina, Carolina Martinez, Eduardo Cortes, Jasmine Restrepo-Gaitan, Roey Farag, Keiss De Los Santos, Katherine Diaz-Nunez, Christian Hernandez, Xavier Fabian,  Karen Martinez.

Start time: 6:00 PM

End time: 6:15 PM

Destany Medina:

- What was done since the last scrum meeting?

  - Connected to Slite, Github, and confirmed connection to Trello

- What is planned to be done until the next scrum meeting?

  - Clone repo

  - Check any missing downloads/connections

- What are the hurdles?

  - Adjusting my hardware to be able to download and run everything correctly

Katherine Diaz:

- What was done since the last scrum meeting?

  - Started to analyze and get familiar with the code pulled from github.

- What is planned to be done until the next scrum meeting?

  - Continue to analyze the code.

- What are the hurdles?

  - Getting familiar with the language that is being used in the code.

Xavier Fabian:

- What was done since the last scrum meeting?

  - Started to analyze code

- What is planned to be done until the next scrum meeting?

  - Continue to analyze code

  - Watch more youtube videos and tutorials

- What are the hurdles?

  - None

Roey Farag

- What was done since the last scrum meeting?

  - Analyzed the backend code of the application

  - Watched project tutorials

- What is planned to be done until the next scrum meeting?

  - Start analyzing the front end code of the application

  - Watch YouTube tutorials on the front end code

- What are the hurdles?

  - None

Carolina Martinez

- What was done since the last scrum meeting?

  - Enviroment is completely set up and ready to go

  - Reviewed a flutter video in order to get an understanding of what is happening

    - Tutorials online

- What is planned to be done until the next scrum meeting?

  - Download Virtual Studio Code

    - Check out the different ways to connect it to a Apple Emulator

  - Analyzed the Front End of the Application

- What are the hurdles?

  - None

Eduardo Cortes:

- What was done since the last scrum meeting?

  - Setup emulator using Android Studio and began analyzing the back end.

- What is planned to be done until the next scrum meeting?

  - Begin testing functionality of the current application and read Dart documentation.

- What are the hurdles?

  - None.

Christian Hernandez:

- What was done since the last scrum meeting?

  - Began reviewing the code

- What is planned to be done until the next scrum meeting?

  - Continue to familiarize myself with the code

- What are the hurdles?

  - None.

Jasmine Restrepo-Gaitan:

- What was done since the last scrum meeting?

  - Finished the set up for the project and analyzed some of the code

- What is planned to be done until the next scrum meeting?

  - Continue analyzing the project/code

- What are the hurdles?

  - None

Keiss De Los Santos:

- What was done since the last scrum meeting?

  - Read over the user stories

- What is planned to be done until the next scrum meeting?

  - Continue reading the project

- What are the hurdles?

  - None

Karen Martinez:

- What was done since the last scrum meeting?

  - Went over the Branching/Merging Strategy used last semester.

  - Watch tutorials on flutter.

  - Finished setting up my environment

    - android studio already installed.

- What is planned to be done until the next scrum meeting?

  - Continue checking the current code.

  - Continue watching tutorials on flutter.

  - Start working on a user story.

- What are the hurdles?

User Stories approval.