Daily Scrum Meeting Minutes

Date: 05/26/2022

Attendees: Destany Medina, Carolina Martinez, Eduardo Cortes, Jasmine Restrepo-Gaitan, Roey Farag, Keiss De Los Santos, Katherine Diaz-Nunez, Christian Hernandez, Xavier Fabian,  Karen Martinez.

Start time: 6:00 PM

End time: 6:15 PM

Destany Medina:

- What was done since the last scrum meeting?

  - Continuing watching environment videos

  - Connected to firebase

- What is planned to be done until the next scrum meeting?

  - Start working on our selected user stories (user story #2 for me)

  - fully run/emulate app without issue

  - attempt to create an account on the app

- What are the hurdles?

  - haven’t yet tried to create an account on the app, hopefully no further issues come from that process

Katherine Diaz:

- What was done since the last scrum meeting?

  - Kept reviewing the code from github.

- What is planned to be done until the next scrum meeting?

  - Continue to get familiar with the language that is being used in the code for the project.

- What are the hurdles?

  - None.

Xavier Fabian:

- What was done since the last scrum meeting?

  - Gained access to firebase

  - Watched videos tutorials

- What is planned to be done until the next scrum meeting?

  - Familiarize myself with firebase

- What are the hurdles?

  - None

Roey Farag

- What was done since the last scrum meeting?

  - Analyzed the front end of the code

  - Watched video tutorials on the front end code

- What is planned to be done until the next scrum meeting?

  - Pass inputs into the app to see how it works

- What are the hurdles?

  - None

Carolina Martinez

- What was done since the last scrum meeting?

  - Finished watching the flutter review videos

  - Environment is all ready in terms of being connected to firebase and slate

- What is planned to be done until the next scrum meeting?

  - Started to plan out the code needed in order to update the email on the database

    - Looking forward to working along Roey

  - Analyze the way the database connect and communicates with the app

    - Located the Users and how they are saved

- What are the hurdles?

  - None

Eduardo Cortes:

- What was done since the last scrum meeting?

  - Continued testing the back-end and started planning possible changes to the emergency contacts list.

- What is planned to be done until the next scrum meeting?

  - Continue testing emulator and planning changes to source code.

- What are the hurdles?

  - None.

Christian Hernandez:

- What was done since the last scrum meeting?

  - Keep reviewing code to continue my understanding

- What is planned to be done until the next scrum meeting?

  - Continue to familiarize myself with the code

- What are the hurdles?

  - None.

Jasmine Restrepo-Gaitan:

- What was done since the last scrum meeting?

  - Accepted the invitation for the db

  - Reviewed some of the code for the application

- What is planned to be done until the next scrum meeting?

  - Start reviewing/working on the assigned user story

- What are the hurdles?

  - None

Keiss De Los Santos:

- What was done since the last scrum meeting?

  - Watched videos on flutter

- What is planned to be done until the next scrum meeting?

  - Continue watching tutorials

- What are the hurdles?

  - None

Karen Martinez:

- What was done since the last scrum meeting?

  - Accessed the database.

  - Sent the report to our PO.

    - The report included the different groups who will be working on the approved user stories as well as the team it will take us to complete them.

  - Watched Flutter/Dart tutorial.

- What is planned to be done until the next scrum meeting?

  - Continue to review Flutter/Dart.

  - Start working with Eduardo on the assigned user story.

    - As a user (baby boomer) I would like to create an emergency contact priority list so that my priority contacts get alerted first.

- What are the hurdles?

  - None.