Daily Scrum Meeting Minutes

Date: 05/27/2022

Attendees: Destany Medina, Carolina Martinez, Eduardo Cortes, Jasmine Restrepo-Gaitan, Roey Farag, Keiss De Los Santos, Katherine Diaz-Nunez, Christian Hernandez, Xavier Fabian,  Karen Martinez.

Start time: 6:00 PM

End time: 6:15 PM

Destany Medina:

- What was done since the last scrum meeting?

  - Ran into an error in my environment set up

  - Currently attempting to back track and dedownload

- What is planned to be done until the next scrum meeting?

  - Redownloaded environment, hopefully fix the error

  - watch more videos, now focusing on firebase

- What are the hurdles?

  - Unrecognized Error in downloading, trying to figure it out before next sprint starts

Katherine Diaz:

- What was done since the last scrum meeting?

  - Watched tutorials on android studio

- What is planned to be done until the next scrum meeting?

  - Familiarize myself with with firebase

- What are the hurdles?

  - None

Xavier Fabian:

- What was done since the last scrum meeting?

  - Continued watching tutorials on flutter and dart

  - Read up on firebase

- What is planned to be done until the next scrum meeting?

  - Continue watching tutorials

  - Learn more about firebase

- What are the hurdles?

  - None

Roey Farag

- What was done since the last scrum meeting?

  - Attempted to debug the project and pass inputs

- What is planned to be done until the next scrum meeting?

  - Continue to debug through the project

- What are the hurdles?

  - Big learning curve learning new technologies.

Carolina Martinez

- What was done since the last scrum meeting?

  - Begun investigating different ways to introduce the new email of the user

    - Figured out how to authorize the Firebase information after requesting to switch

  - Figured out how to get Xcode running with the IOS emulator

- What is planned to be done until the next scrum meeting?

  - Start working alongside Roey to see how we can introduce the code and start working on the user story

  - Finish the Dart explanation

- What are the hurdles?

  - Storage space to run Xcode

Eduardo Cortes:

- What was done since the last scrum meeting?

  - Started working with the user database and planning how to add users based on priority to the emergency contacts list.

- What is planned to be done until the next scrum meeting?

  - Continue working on adding users to the emergency contacts of any given user (i.e. Baby Boomer).

- What are the hurdles?

  - None.

Christian Hernandez:

- What was done since the last scrum meeting?

  - Watched youtube tutorials

- What is planned to be done until the next scrum meeting?

  - Continue to review code and watch tutorials to master the necessary resources

- What are the hurdles?

  - None.

Jasmine Restrepo-Gaitan:

- What was done since the last scrum meeting?

  - Reviewed some videos on Flutter/Dart/Android Studio

  - Reviewed most of the code for the project to get more familiar with the set up

- What is planned to be done until the next scrum meeting?

  - Start working on the assigned user story

- What are the hurdles?

  - None

Keiss De Los Santos:

- What was done since the last scrum meeting?

  - Continued to watch tutorials on flutter

- What is planned to be done until the next scrum meeting?

  - Go over the code

- What are the hurdles?

  - None

Karen Martinez:

- What was done since the last scrum meeting?

  - Filled out required docs.

  - Watched tutorials on flutter and dart.

  - Looked over the database.

- What is planned to be done until the next scrum meeting?

  - Start working on the assigned user story with the help of Eduardo.

- What are the hurdles?

  - None.