Daily Scrum Meeting Minutes

Date: 06/02/2022

Attendees: Destany Medina, Carolina Martinez, Eduardo Cortes, Jasmine Restrepo-Gaitan, Roey Farag, Keiss De Los Santos, Katherine Diaz-Nunez, Christian Hernandez, Xavier Fabian,  Karen Martinez.

Start time: 6:00 PM

End time: 6:15 PM

Destany Medina:

- What was done since the last scrum meeting?

  - analyzed the database and existing code for any info/existing set up for caregivers

    - attempted to change the code to allow ourselves to register as a caregiver/provider

  - Was able to add a user as a caregiver from the recipients POV

    - Caregiver’s profile did not have the added role of caregiver in the database

- What is planned to be done until the next scrum meeting?

  - Continuing analyzing and adding to the caregiver pages/elements

- What are the hurdles?

  - Identified the options of adding a caregiver, but they are non-functional

  - There is no way to toggle a user signing up to become a caregiver

Katherine Diaz:

- What was done since the last scrum meeting?

  - Watched tutorials

- What is planned to be done until the next scrum meeting?

  - Familiarize with myself with android studio

  - Analyze code

- What are the hurdles?

  - None

Xavier Fabian:

- What was done since the last scrum meeting?

  - Watched flutter videos

- What is planned to be done until the next scrum meeting?

  - Watch videos that were posted

  - Analyze code

- What are the hurdles?

  - None

Roey Farag

- What was done since the last scrum meeting?

  - Attempting to implement a feature that will allow a user to modify his/her email address

  - Met with Carolina to discuss our task.

- What is planned to be done until the next scrum meeting?

  - Continue watching videos on flutter and dart since it’s a huge learning curve.

- What are the hurdles?

  - Finding a firebase API that will allow a user to modify an email address.

Carolina Martinez

- What was done since the last scrum meeting?

  - Attempted to create a new user in the database

  - Met with Roey

    - Discussed approach

    - Took time to figure out syntax

- What is planned to be done until the next scrum meeting?

  - Figure out where to place the email update class

  - Locate the email resetting and research to see if it was possible

    - Research how to introduce the class

- What are the hurdles?

  - Figure out how to get Firebase authentication

  - Learning Flutter and understanding the syntax

Eduardo Cortes:

- What was done since the last scrum meeting?

  - Continued working on caregivers page and emergency contacts functionality.

- What is planned to be done until the next scrum meeting?

  - Add functionality to profile settings and add functionality to caregivers page.

- What are the hurdles?

  - None.

Christian Hernandez:

- What was done since the last scrum meeting?

  - Watched more tutorials

- What is planned to be done until the next scrum meeting?

  - Watch more tutorials

- What are the hurdles?

  - None.

Jasmine Restrepo-Gaitan:

- What was done since the last scrum meeting?

  - Reviewed the code for the caregivers page

  - Determined that there are no roles in the db

- Added teammate as a caregiver but role did not get updated

- What is planned to be done until the next scrum meeting?

  - Get with PO to ask about adding the Recipient and Caregiver role to add the option to sign up as a caregiver.

- What are the hurdles?

  - There are no roles to depict a recipient from a caregiver.

Keiss De Los Santos:

- What was done since the last scrum meeting?

  - Watched videos on dart.

- What is planned to be done until the next scrum meeting?

  - Continue watching videos on dart.

- What are the hurdles?

  - None

Karen Martinez:

- What was done since the last scrum meeting?

  - Watched tutorials on flutter & dart.

    - I need it to know how to implement some code for the user story I’m working on.

- What is planned to be done until the next scrum meeting?

  - Continue working on the user story.

- What are the hurdles?

  - None.