Daily Scrum Meeting Minutes

Date: 06/08/2022

Attendees: Destany Medina, Carolina Martinez, Eduardo Cortes, Jasmine Restrepo-Gaitan, Roey Farag, Keiss De Los Santos, Katherine Diaz-Nunez, Christian Hernandez, Xavier Fabian,  Karen Martinez.

Start time: 7:00 PM

End time: 7:15 PM

Destany Medina:

- What was done since the last scrum meeting?

  - Continued researching different features to take inspiration from fro setting up the page itself and getting the correct info displayed

- What is planned to be done until the next scrum meeting?

  - Continue setting up the scaffold/page set up

  - Work on getting recipients ID/info for the specific caregiver and applying that to the widgets

- What are the hurdles?

  - none

Katherine Diaz:

- What was done since the last scrum meeting?

  - Kept reviewing the code for the current user story.

- What is planned to be done until the next scrum meeting?

  - Continue to shadow peers for this sprint and monitor changes made to the code.

- What are the hurdles?

  - None

Xavier Fabian:

- What was done since the last scrum meeting?

  - Reviewed code my teammates are working on

- What is planned to be done until the next scrum meeting?

  - Continue to analyze and review any changes made to code

- What are the hurdles?

  - None

Roey Farag

- What was done since the last scrum meeting?

  - I was able to log in with my new credentials after a minor tweak in the code.

- What is planned to be done until the next scrum meeting?

  - I plan to implement code that will handle bad input

- What are the hurdles?

  - None.

Carolina Martinez

- What was done since the last scrum meeting?

  - Added code to test

    - Gave an error and ended up not change email but changing password

  - Meeting with Roey

- What is planned to be done until the next scrum meeting?

  - Discuss my input with Roey

  - Figure out the UI design of the Change Email implementation

- What are the hurdles?

  - Linking code to button The

Eduardo Cortes:

- What was done since the last scrum meeting?

  - Worked on the chatting functionality and cloud components to synch caregivers with Firebase.

- What is planned to be done until the next scrum meeting?

  - Finish working on getting caregivers to be added to Firebase and listed on the caregivers page.

- What are the hurdles?

  - None.

Christian Hernandez:

- What was done since the last scrum meeting?

  - Continued to study code functionalities

- What is planned to be done until the next scrum meeting?

  - Familiarize myself better with the code to make possible improvements

- What are the hurdles?

  - None.

Jasmine Restrepo-Gaitan:

- What was done since the last scrum meeting?

  - Reviewed the code in the home and main page to see where we can add the code depending on the role of the user

- What is planned to be done until the next scrum meeting?

  - Keep reviewing the code for the project to see where we can add a ‘recipients’ page for caregivers

- What are the hurdles?

  - None

Keiss De Los Santos:

- What was done since the last scrum meeting?

  - Looked over the project code

- What is planned to be done until the next scrum meeting?

  - Continue to review the project code

- What are the hurdles?

  - None

Karen Martinez:

- What was done since the last scrum meeting?

  - Worked on the gradient for the background of the caregivers page.

- What is planned to be done until the next scrum meeting?

  - Continue to add the functionality to the caregivers page.

- What are the hurdles?

  - None.