Daily Scrum Meeting Minutes

Date: 06/17/2022

Attendees: Destany Medina, Carolina Martinez, Eduardo Cortes, Jasmine Restrepo-Gaitan, Roey Farag, Keiss De Los Santos, Katherine Diaz-Nunez, Christian Hernandez, Xavier Fabian,  Karen Martinez.

Start time: 6:00 PM

End time: 6:15 PM

Destany Medina:

- What was done since the last scrum meeting?

  - Reviewed foundational points for our user story

    - realized we are not able to complete this task with the lack of some features; moving towards changing the story to eventually work up to the original story

- What is planned to be done until the next scrum meeting?

  - Begin the research process for the newly constructed user story

- What are the hurdles?

  - changing original user story

Katherine Diaz:

- What was done since the last scrum meeting?

  - Reviewed code and shadowed my peers

- What is planned to be done until the next scrum meeting?

  - Review the user stories my peers are working on

- What are the hurdles?

  - None

Xavier Fabian:

- What was done since the last scrum meeting?

  - Tried to understand the code that was implemented by my peers

- What is planned to be done until the next scrum meeting?

  - Review code that was implemented by peers

- What are the hurdles?

  - None

Roey Farag

- What was done since the last scrum meeting?

  - I attempted to fix the asynchronous function issue

- What is planned to be done until the next scrum meeting?

  - Continue to try to fix the asynchronous function issue.

- What are the hurdles?

  - Getting a function to return a value at a specific time.

Carolina Martinez

- What was done since the last scrum meeting?

  - Created a UI and will be sending it to Karen to confirm if it will be used

  - Read over the flutter and firebase documentation to ensure names are able to be displayed without security errors

- What is planned to be done until the next scrum meeting?

  - Fix a portion of the code

  - Send Karen and example of what I am creating

    - UI Example with Name, email

      - Ensure security is not compromised

- What are the hurdles?

  - The authentication is not being verified

Eduardo Cortes:

- What was done since the last scrum meeting?

  - Worked on chatting features for caregiver’s page.

- What is planned to be done until the next scrum meeting?

  - Finish implementing caregiver’s page and cleanup ui design.

- What are the hurdles?

  - None.

Christian Hernandez:

- What was done since the last scrum meeting?

  - Reviewed the code that was changed and how it improved the system

- What is planned to be done until the next scrum meeting?

  - Continue to shadow my peers

- What are the hurdles?

  - None

Jasmine Restrepo-Gaitan:

- What was done since the last scrum meeting?

  - Reviewed the pages that are related to the user story

  - Determined that we need to work on another user story before completing the initial one assigned

- What is planned to be done until the next scrum meeting?

  - Review the menu page to load different menus depending on whether the user is a caregiver or a recipient.

  - Review how the dashboard will be displayed for a caregiver

- What are the hurdles?

  - None

Keiss De Los Santos:

- What was done since the last scrum meeting?

  - Reviewed the code

- What is planned to be done until the next scrum meeting?

  - Go over any changes to the code

- What are the hurdles?

  - None

Karen Martinez:

- What was done since the last scrum meeting?

  - Fixed some errors I was getting after cloning the most recent version of the repo.

- What is planned to be done until the next scrum meeting?

  - Figure out the best way to implement an Onboarding Screen.

  - Work on the app appearance, make it match our UI design.

- What are the hurdles?

  - None