Daily Scrum Meeting Minutes

Date: 06/20/2022

Attendees: Destany Medina, Carolina Martinez, Eduardo Cortes, Jasmine Restrepo-Gaitan, Roey Farag, Keiss De Los Santos, Katherine Diaz-Nunez, Christian Hernandez, Xavier Fabian,  Karen Martinez.

Start time: 8:00 PM

End time: 8:15 PM

Destany Medina:

- What was done since the last scrum meeting?

  - Sent the updated/prerequisite user stories to lead

    - Pending PO approval

- What is planned to be done until the next scrum meeting?

  - Work on those created user stories that will help further set up the foundation for the caregiver’s page

- What are the hurdles?

  - Having to step back and set up multiple foundations in order to complete the originally projected user story.

Katherine Diaz:

- What was done since the last scrum meeting?

  - Continued to review changes in code.

- What is planned to be done until the next scrum meeting?

  - Continue to shadow my peers.

- What are the hurdles?

  - Meeting times.

Xavier Fabian:

- What was done since the last scrum meeting?

  - Reviewed changes in the code

- What is planned to be done until the next scrum meeting?

  - Continue to learn from my peers by shadowing them

- What are the hurdles?

  - None

Roey Farag

- What was done since the last scrum meeting?

  - Worked on fixing the asynchronous issue with the chat function.

- What is planned to be done until the next scrum meeting?

  - Continue working on fixing the asynchronous issue with the chat function.

- What are the hurdles?

  - None.

Carolina Martinez

- What was done since the last scrum meeting?

  - Cleaned up my code a little to ensure that it is readable

    - Made a few changes to how it looks visually

  - Looked over picture Karen had sent in order to make a plan on implementing additional interfaces that were planned last semester

- What is planned to be done until the next scrum meeting?

  - Reach out to Karen to finally discuss the changes

  - Altering approach to how I should be able to show the name of the user and new delete user button

    - Will discuss delete user button with Karen

- What are the hurdles?

  - Figuring out how to show name and additional account information

Eduardo Cortes:

- What was done since the last scrum meeting?

  - I continued working on the chat features for the caregiver’s page.

- What is planned to be done until the next scrum meeting?

  - Continue work on caregivers page and implement a way for the recipients (i.e. caregiver) to respond back to the boomer.

- What are the hurdles?

  - None.

Christian Hernandez:

- What was done since the last scrum meeting?

  - Reviewed changes made to the code

- What is planned to be done until the next scrum meeting?

  - Continue to shadow my peers

- What are the hurdles?

  - None

Jasmine Restrepo-Gaitan:

- What was done since the last scrum meeting?

  - Sent the updated user stories for PO approval

- What is planned to be done until the next scrum meeting?

  - Work on the first user story and review the menu page

- What are the hurdles?

  - None

Keiss De Los Santos:

- What was done since the last scrum meeting?

  - Looked over the project code

- What is planned to be done until the next scrum meeting?

  - Go over any changes in the project code

- What are the hurdles?

  - None

Karen Martinez:

- What was done since the last scrum meeting?

  - Fixed some errors I was getting when running the latest version of the project.

  - Improved the design of the Caregivers page.

    - Made the colors of the page match our original design.

- What is planned to be done until the next scrum meeting?

  - Continue making design improvements to the different pages of our app.

- What are the hurdles?

  - None