Daily Scrum Meeting Minutes

Date: 06/21/2022

Attendees: Destany Medina, Carolina Martinez, Eduardo Cortes, Jasmine Restrepo-Gaitan, Roey Farag, Keiss De Los Santos, Katherine Diaz-Nunez, Christian Hernandez, Xavier Fabian,  Karen Martinez.

Start time: 6:00 PM

End time: 6:15 PM

Destany Medina:

- What was done since the last scrum meeting?

  - Alternative user stories were approved

  - Reviewed caregivers page and chat page with other team members

- What is planned to be done until the next scrum meeting?

  - Continue reviewing/refining the foundation for our chosen user stories

- What are the hurdles?

  - none

Katherine Diaz:

- What was done since the last scrum meeting?

  - Reviewed code for the current user story.

- What is planned to be done until the next scrum meeting?

  - Continue to review changes made in the code.

- What are the hurdles?

  - None

Xavier Fabian:

- What was done since the last scrum meeting?

  - Analyzed code that my peers are working on

- What is planned to be done until the next scrum meeting?

  - Continue to shadow peers

- What are the hurdles?

  - None

Roey Farag

- What was done since the last scrum meeting?

  - Tested the asynchronous chat function.

- What is planned to be done until the next scrum meeting?

  - Continue to test the asynchronous chat function.

- What are the hurdles?

  - None.

Carolina Martinez

- What was done since the last scrum meeting?

  - Met with Karen

    - Discussed the UI design

    - Discussed how to proceed

  - Implemented the Show Name and email address

    - Not updating when it has been changed

- What is planned to be done until the next scrum meeting?

  - Meet with Karen a little later in the week to ensure the implemented design matches the rest of the application

    - Design the application

- What are the hurdles?

  - Screenshots presenting from Firebase

Eduardo Cortes:

- What was done since the last scrum meeting?

  - Worked on and improved chatting functionality on caregiver’s page.

- What is planned to be done until the next scrum meeting?

  - Improve UI design of caregiver’s page and begin planning changes for medications page.

- What are the hurdles?

  - None.

Christian Hernandez:

- What was done since the last scrum meeting?

  - Reviewed the process needed to complete the user story

- What is planned to be done until the next scrum meeting?

  - Continue to shadow my peers

- What are the hurdles?

  - None.

Jasmine Restrepo-Gaitan:

- What was done since the last scrum meeting?

  - Reviewed the chat page and caregivers page to see how the code can be implemented for our user stories

- What is planned to be done until the next scrum meeting?

  - Keep on reviewing the pages associated with our updated user stories

  - Have the caregivers be able to see a list of recipients to add/chat with

- What are the hurdles?

  - one

Keiss De Los Santos:

- What was done since the last scrum meeting?

  - Reviewed the project code

- What is planned to be done until the next scrum meeting?

  - Look over any changes to the code

- What are the hurdles?

  - None

Karen Martinez:

- What was done since the last scrum meeting?

  - Met with Carolina to touch base on our user story for this sprint.

    - We will be improving the UI design of the different pages.

  - Improved the design of the Caregivers page.

    - Made the colors of the page match our original design.

- What is planned to be done until the next scrum meeting?

  - Continue making design improvements to the different pages of our app.

- What are the hurdles?

  - None