Daily Scrum Meeting Minutes

Date: 06/22/2022

Attendees: Destany Medina, Carolina Martinez, Eduardo Cortes, Jasmine Restrepo-Gaitan, Roey Farag, Keiss De Los Santos, Katherine Diaz-Nunez, Christian Hernandez, Xavier Fabian,  Karen Martinez.

Start time: 8:00 PM

End time: 8:15 PM

Destany Medina:

- What was done since the last scrum meeting?

  - Continued reviewing code related to caregivers role

- What is planned to be done until the next scrum meeting?

  - Proceed with with working on matching the display for the recipients page

  - Start working on the code to check if the added user is the correct respective role

- What are the hurdles?

  - none

Katherine Diaz:

- What was done since the last scrum meeting?

  - Continued to review changes that were made to the code.

- What is planned to be done until the next scrum meeting?

  - Continue to shadow my peers for this user story.

- What are the hurdles?

  - None.

Xavier Fabian:

- What was done since the last scrum meeting?

  - Shadowed my peers

- What is planned to be done until the next scrum meeting?

  - Continue to shadow my peers and analyze code

- What are the hurdles?

  - None

Roey Farag

- What was done since the last scrum meeting?

  - Tested the new caregiver implementation

- What is planned to be done until the next scrum meeting?

  - Will proceed to test the chat

- What are the hurdles?

  - None

Carolina Martinez

- What was done since the last scrum meeting?

  - Forked the Project Over to my Git

    - Begun working on the Profile Page

  - Review how to get information from Firebase and implementing new container

- What is planned to be done until the next scrum meeting?

  - Present Karen the page and see what changes can be made

  - Assist in the UI creation of the pages

    - Review via Youtube

- What are the hurdles?

  - Fixing the compiling error

Eduardo Cortes:

- What was done since the last scrum meeting?

  - Tested code on caregiver’s page and began planning work that can be done on the medications page.

- What is planned to be done until the next scrum meeting?

  - Continue work on the medications page so boomers can add medications as needed or possibly the caregiver.

- What are the hurdles?

  - None.

Christian Hernandez:

- What was done since the last scrum meeting?

  - Reviewed plan for completing user stories

- What is planned to be done until the next scrum meeting?

  - Continue to shadow my peers

- What are the hurdles?

  - None.

Jasmine Restrepo-Gaitan:

- What was done since the last scrum meeting?

  - Reviewed recipients page to implement the list of recipients to caregivers

- What is planned to be done until the next scrum meeting?

  - Optimize the conditional rendering done on the menu page

  - Implement the list of recipients when a caregiver wants to add a recipient in recipients page

- What are the hurdles?

  - None

Keiss De Los Santos:

- What was done since the last scrum meeting?

  - Looked over any changes in the code

- What is planned to be done until the next scrum meeting?

  - Review the code for any changes

- What are the hurdles?

  - None

Karen Martinez:

- What was done since the last scrum meeting?

  - Made improvements to the caregivers page.

    - Changed the style to make it look clean.

- What is planned to be done until the next scrum meeting?

  - Continue to improve the design of the different pages.

- What are the hurdles?

  - None