Daily Scrum Meeting Minutes

Date: 06/24/2022

Attendees: Destany Medina, Carolina Martinez, Eduardo Cortes, Jasmine Restrepo-Gaitan, Roey Farag, Keiss De Los Santos, Katherine Diaz-Nunez, Christian Hernandez, Xavier Fabian,  Karen Martinez.

Start time: 6:00 PM

End time: 6:15 PM

Destany Medina:

- What was done since the last scrum meeting?

  - Continued reviewing code pertaining to caregivers role

- What is planned to be done until the next scrum meeting?

  - Continue reviewing changes made to recipients/caregivers pages

- What are the hurdles?

  - none

Katherine Diaz:

- What was done since the last scrum meeting?

  - Reviewed changes made to code based on our user stories

- What is planned to be done until the next scrum meeting?

  - Continue to shadow my peers

- What are the hurdles?

  - None.

Xavier Fabian:

- What was done since the last scrum meeting?

  - Analyzed code that my peers implemented

- What is planned to be done until the next scrum meeting?

  - Continue to shadow my peers and review changes made

- What are the hurdles?

  - None

Roey Farag

- What was done since the last scrum meeting?

  - I did additional testing, did not see the chat and planned for the sprint review

- What is planned to be done until the next scrum meeting?

  - Conduct the sprint review

- What are the hurdles?

  - None

Carolina Martinez

- What was done since the last scrum meeting?

  - Improved the designing of the page

  - Worked on insuring that the updating of the database is reflected on the name

    - Visible name & email

- What is planned to be done until the next scrum meeting?

  - Meet with Karen to fix the design and insure that everything looks consistent

  - Meet with Eduardo to begin the next User Story

- What are the hurdles?

  - Code compiling error

Eduardo Cortes:

- What was done since the last scrum meeting?

  - Continued planning out the medications page, and how it would interact with firebase.

- What is planned to be done until the next scrum meeting?

  - Begin coding the medications page so it can synchronize information over with firebase and be accessible on any device.

- What are the hurdles?

  - None.

Christian Hernandez:

- What was done since the last scrum meeting?

  - Reviewed changes made to code based on our user stories

- What is planned to be done until the next scrum meeting?

  - Continue to shadow my peers

- What are the hurdles?

  - None.

Jasmine Restrepo-Gaitan:

- What was done since the last scrum meeting?

  - Implemented list of recipients for caregivers

  - Looked over the conditional rendering in the menu page to see how it can be improved

- What is planned to be done until the next scrum meeting?

  - Improve the conditional rendering to get rid of small bug in the menu page

- What are the hurdles?

  - None

Keiss De Los Santos:

- What was done since the last scrum meeting?

  - Reviewed the code

- What is planned to be done until the next scrum meeting?

  - Look for any changes to the code

- What are the hurdles?

  - None

Karen Martinez:

- What was done since the last scrum meeting?

  - Worked a little more on the chat functionality.

    - Make the design consistent throughout the whole application.

- What is planned to be done until the next scrum meeting?

  - Continue to improve the design of the different pages.

- What are the hurdles?

  - None